5.2.22

SEMP – Guthega Inn heat pump installation Feb 2022

INSTALLATION OF 2 HEAT PUMPS ON STEEL BRACKETS ATTACHED TO SOUTH WALL OF EXISTING BUILDING

STEEL BRACKETS ATTACHED BY ABF BUILDING PTY LTD TO AUSTRALIAN STANDARDS

TEMPORARY CONSTRUCTION FENCING TO BE INSTALLED AROUND WORK SITE

SILT FENCE AROUND WORK AREA WHERE REQUIRED & EXISTING EXTERIOR SUMP INSIDE TEMPORARY CONSTRUCTION FENCING

ALL EXISTING STORMWATER / DRAINAGE WILL BE PROTECTED WITH STRAW BALES AND BUNDING

ALL PLANT & VEHIICULAR MOVEMENTS WILL BE ON EXISTING SEALED DRIVEWAY ON SITE

SILT FENCE, STRAW BALES & BUNDING WILL BE INSTALLED PRIOR TO ANY WORK CARRIED OUT

NO IMPACT ON NATIVE VEGETATION – INSTALLATION SITE IS FILL ADJOINING EXISTING BUILDING

HOURS OF OPERATION 7AM – 5PM MONDAY TO FRIDAY, 8AM – 5PM SATURDAY

NO ACTIVITIES PRODUCING EXCESS DUST WILL BE CARRIED OUT

EXCAVATION WILL BE BY HAND – NO EXCESS NOISE IS ANTICIPATED

SCREEN AROUND INSTALLATION TO BE CONSTRUCTED USING METAL COLOURBOND SHEETING TO MATCH EXISTING CLADDING ON BUILDING