Site Environmental Management Plan

Snowy River Ski Club

Doorack, 8 Farm Ck Place, Guthega 2624

Introduction

This Site Environmental Management Plan forms part of the Development Application submitted by Snowy River Ski Club for external upgrades to cladding and windows at “Doorack”, 8 Farm Creek Place, Guthega NSW. The upgrades are designed to enhance fire protection and aesthetic appeal of the premises and apart from access and disposal of used material presents no issues affecting neighbours or the environment.

Site

The site is described as Lot 3, DP1152944. Lot 5, adjoining, is downslope across Farm Creek Place, is separated from Lot 3 by Farm Creek Place and is only considered in this application as a part of the Asset Protection Zone.

Access

The site is accessed from Farm Creek Place. Loading and unloading will be managed by supplier equipment or by hand as necessary. Scaffolding will be required and scaffold foundations will be temporarily constructed within lease boundaries. When the scaffolding is removed soil will be returned to its original condition. Any locally affected grasses or shrubs will be restored. Trade staff will use the public car park for their own vehicles and no vehicle will remain at the site, which has no parking facility. Farm Creek Place is expected to be compromised during loading and unloading but this will be only during working hours and with the permission of Jagungal, the only neighbour affected.

Site Management

Because the demolition involves removal of mainly solid materials (cedar cladding, windows and doors), minimal dust production is expected. Loose materials such as insulation bats and foil that may be affected by wind will be secured for removal. Demolition and the use of tools during installation is expected to result in noise onsite. Employees will provide their own ear protection and site visitors will be offered protective equipment including ear protection. Noise produced is not expected to affect neighbours adversely but any complaint will be immediately addressed in cooperation with the complainant.

Site work will be carried out between 0700 and 1900 weekdays with possibility of work at weekends if necessary to meet deadlines. Up to 5 employees may be onsite at any one time over a period of up to six weeks, subject to weather and timely materials availability, during which they will have access to the lodge and its kitchen and toilet facilities.

Waste Management

Waste material produced as a result of removal of existing materials will be stored for removal beside the southern wall and secured until removed by hand for transport. This waste is expected to be mostly cedar cladding with some framing and unserviceable glass and glassfibre insulation materials and foil laminate. These materials are not hazardous and will be disposed of outside KNP in appropriate waste management facilities in Jindabyne or Berridale. Any recyclable material will be kept for reuse or disposal as such. Litter will be managed on an ongoing basis by the contractor.

Building Materials

The required new cladding in 6m lengths will be unloaded and stored for easy access on the existing deck where it will be cut to length for immediate installation. Window and door frames and glass will be installed on arrival with minimal storage time expected.

Existing masonry will not be affected and only hand operated power tools are necessary for the proposed construction.

Colorbond has been selected as a cladding material because of its low maintenance properties. All materials used will be new and as such an unlikely source of any species exotic to the alpine ecology.

There will be no fuel or toxic chemicals used or stored on site, and paint is only likely to be used to seal cut metal edges for rust protection.

Stormwater and Drainage Management

There is no off road vehicular access to the site. There is no site clearing required. Existing flow paths will not be affected. There will not be any earth removal or disturbance except for scaffolding foundation and stabilisation. As described elsewhere in this document those areas will be returned to original condition.

The building footprint and roof will remain unchanged so there will be no alterations to drainage or snowfall management. All work will occur during non-winter months and site access is possible from Farm Creek Place, which itself is sealed and drained.

Spill Management

No onsite spill management is required as there will be no spillable materials used in this project.

First Aid

The lodge first aid kit can be used in cases of cuts and lacerations. In any case of emergency that cannot be locally managed, Cooma is the closest hospital, Bent St Cooma ph 02 64553222

Administration

The site manager will review the above plan onsite on a weekly basis to ensure internal compliance with commitments to the SEMP. The attached incident report sheet will be completed at the completion of the review or on the case of a reportable incident, when a record of any action taken will be recorded. A contracted builder will be responsible for compliance and reporting to the SRSC Board.

The SRSC Board will review the incident sheet regularly to ensure compliance and/or to ensure that any action taken has been effective in managing the situation and ensuring the incident does not recur. All records resulting from these administrative activities will be stored onsite in an SEMP folder.

| INCIDENT REPORT |  |
| --- | --- |
| Cladding and window installation, Doorack, Farm Ck Pl, Guthega |  |
| Reported by: | Date: Time |
| Details of incident |  |
| Action Taken |  |
| Comments |  |
| Sign off Name Signature | Time Date |
| Board Comments |  |