Draft conditions of consent

The following includes draft conditions recommended for inclusion on any consent granted.

Conditions not yet fully resolved have been highlighted in blue text.

Reason for the Imposition of Conditions

The reason for the imposition of the following conditions shall ensure, to Council’s satisfaction, the objects of the Environmental Planning and Assessment Act 1979 (as amended) are achieved:

To encourage:

- The proper management, development and conservation of natural and artificial resources, including agricultural land, natural areas, forest, minerals, water, cities, towns, and villages for the purpose of promoting the social and economic welfare of the community and a better environment;

- The promotion and co-ordination of the orderly and economic use of development of land;

- The protection, provision, and co-ordination of communication and utility services;

- The provision of land for public purposes;

- The provision and co-ordination of community services and facilities;

- The protection of the environment, including the protection and conservation of native animals and plants including threatened species, populations, and ecological communities and their habitats;

- Ecologically Sustainable Development; and

- The provision and maintenance of affordable housing.

- To promote the sharing of the responsibility for environmental planning between the different levels of government in the State.

- To provide increased opportunity for public involvement and participation in environmental planning and assessment.

Administrative Conditions

- The Approved Development and Compliance with Conditions

The approval comprises the application, the plans, and the documents set out in the paragraph below and the conditions of consent. The proposed development may only proceed in accordance with these documents.

The development shall be carried out in accordance with the conditions of consent and the following documents (as may be varied by the conditions of consent):-

- Statement of Environmental Effects by Monteath & Powys, Reference: 2017/0467, dated 02/11/2020

- Plan of Proposed Subdivision by Monteath & Powys, Reference: 2017/0467, dated 06/05/21.

- Staging Plan by Monteath & Powys, Reference: 2017/0467, dated 16/09/20.

- Hamlet A Concept Engineering Plans by GCA, Reference: 19259C, dated 03.05.21

- Plan of Sections over Hamlet B by Monteath & Powys Reference: 17/0467, dated 13/08/21.

- Stormwater Management Plan by SMEC, Reference: 30011459, dated 21.02.2014.

- Preliminary Civil Plans by Crossroads Civil Design, dated 14/02/14.

- Water Sensitive Urban Design, Flooding & Stormwater Management by GHD , Reference: 21/16058/157760, dated 11.10.2010

- Geotechnical Assessment by Douglas Partners, Reference: 39662.06-01, dated 12 October 2010.

- Mining Risk Assessment by Douglas Partners, Reference: 39662.07, dated October 2010.

- Preliminary Site Investigation by ESP, Reference: J32592, dated February 2016.

- Remediation Action Plan by Qualtest, Reference: EW21P-0118-AA, dated 19 August 2021.

- Traffic Impact Study by Hyder, Reference: AA001459, dated August 2013.

- Traffic and Transport Study by Hyder, Reference: AA001459, dated October 2010.

- Flood Impact Assessment by SMEC, Reference: 30011459, dated 21/02/2014.

- Aboriginal Cultural Heritage Management Plan by RPS, Reference: PR118295-1, dated 18.12.2013.

- Heritage Impact Assessment by ERM, Reference: 0111477, dated June 2011.

- Heritage Letter by EJE Heritage, Reference: 9686-itr-her-002, dated 26 May 2020.

- Social Infrastructure Study by Urbis, Reference: KAJ24007, dated November 2010.

- Bushfire Management Plan by Bushfire Planning Australia, Reference: 1950, dated 11.05.2021.

- Landscape Master Plan Report by Moir Landscape Architecture, Reference: 0953, dated February 2014.

- Landscaping Plan by Moir Landscape Architecture, Reference: 1824, dated 6/08/2021.

- Urban Design Guidelines by Allen Jack Cottier, Reference: 06_061-I, dated January 2013.

- Ecological Assessment Report by RPS, Reference: 24530-2, dated January 2011.

- Additional Ecological Information Report by RPS, Reference: 117656, dated February 2014.

- Biodiversity Letter by MJD Environmental, Reference: 19061, dated 16 August 2021.

- Aboricultural Impact Evaluation Report by Treeology, Reference: 02-0821, dated 11 August 2021.

- Cross Sections of Disused Rail Embankment by Monteath & Powys, Reference: 17/0467, dated 20/11/2019.

- Stamped Approved Indicative Stormwater Outlets.

- Stamped Approved Alternative Management Arrangements for Workshop Park and Lemon Tree Park by Monteath and Powys

It is the responsibility of the person having the benefit of the consent to meet all expenses incurred in undertaking the development including expenses incurred in complying with conditions imposed by this consent.

It is the responsibility of the person having the benefit of the consent to provide all compliance certificates, documentation and other evidence to verify that the conditions and requirements imposed by this consent have been complied with.

General Terms of Approval and Concurrence Requirements

- NSW Rural Fire Service Approval Conditions

Asset Protection Zones

Intent of measures: to minimise the risk of bush fire attack and provide protection for emergency services personnel, residents and others assisting firefighting activities.

- Prior to the issue of a subdivision certificate for each stage (Hamlets A and or Hamlet B) of the proposed subdivision, the APZs identified in the Subdivision BAL Masterplan prepared by Bushfire Planning Australia (Project 1950: Middle Camp, Catherine Hill Bay Hamlet A, Figure 13, and dated 24/0512021 & Hamlet B Figure 14 dated 5/11/2020) relating to that stage must be established to the satisfaction of Council.

Once established, the APZs must be managed as an inner protection area (IPA) in accordance with the requirements of Appendix 4 of PBP 2019. When establishing and maintaining an IPA the following requirements apply:

- tree canopy cover should be less than 15% at maturity;

- trees at maturity should not touch or overhang the building;

- lower limbs should be removed up to a height of 2m above the ground;

- tree canopies should be separated by 2 to 5m;

- preference should be given to smooth barked and evergreen trees;

- large discontinuities or gaps in vegetation should be provided to slow down or break the progress of fire towards buildings;

- shrubs should not be located under trees;

- shrubs should not form more than 10% ground cover; and clumps of shrubs should be separated from exposed windows and doors by a distance of at least twice the height of the vegetation.

- grass should be kept mown (as a guide grass should be kept to no more than 100mm in height); and

- leaves and vegetation debris should be removed.

- At the issue of a subdivision certificate, and in perpetuity to ensure ongoing protection from the impact of bush fires, the entirety of the proposed residential lots in Hamlets A and B, must be managed as an inner protection area (IPA) in accordance with the requirements of Appendix 4 of PBP 2019. When establishing and maintaining an IPA the following requirements apply:

- tree canopy cover should be less than 15% at maturity;

- trees at maturity should not touch or overhang the building;

- lower limbs should be removed up to a height of 2m above the ground;

- tree canopies should be separated by 2 to 5m;

- preference should be given to smooth barked and evergreen trees;

- large discontinuities or gaps in vegetation should be provided to slow down or break the progress of fire towards buildings;

- shrubs should not be located under trees;

- shrubs should not form more than 10% ground cover;

- clumps of shrubs should be separated from exposed windows and doors by a distance of at least twice the height of the vegetation.

- grass should be kept mown (as a guide grass should be kept to no more than 100mm in height); and

- leaves and vegetation debris should be removed.

- Temporary APZs must be provided around each release area, where they adjoin a fire hazard for a minimum distance of 100 metres, when located on future residential zoned land, during the construction phases (either Hamlet A and or Hamlet B) of the proposed subdivision and until the next stage has begun. These APZs need to be established in conjunction with the Subdivision BAL Masterplan prepared by Bushfire Planning Australia (Titled Project 1950: Middle Camp, Catherine Hiff Bay Hamlet A, Figure 13, and dated 24/0512021 & Hamlet B Figure 14 dated 5/1112020).

- At the issue of a subdivision certificate, suitably worded instrument(s) created pursuant to Section 88 of the Conveyancing Act 1919 must be placed on the proposed lots (listed below), which requires the provision of the APZs and prohibits the construction of buildings other than class 10b structures within the Flame Zone APZ as described within the Subdivision BAL Masterplan prepared by Bushfire Planning Australia (Titled: Project 1950: Middle Camp, Catherine Hill Bay Hamlet A, Figure 13, and dated 24/05/2021 & Hamlet B Figure 14 dated 5/11/2020), particularly in Reference to:

- Hamlet A, Lots 101 to 117 (17 lots) inclusive 10 metres (m) wide APZ located parallel to the western site boundary abutting Flowers Drive.

- Hamlet B, Lots 501 to 505 (5 lots) inclusive 20m wide APZ located parallel to the southern site boundary, and;

- Hamlet B, Lots 508 to 511 (4 lots) inclusive 24 to 9m wide tapering APZ located abutting the southern site boundary.

The name of authority empowered to release, vary or modify the instrument shall be Lake Macquarie City Council.

Access (1) Public Roads

Intent of measures: to provide safe operational access to structures and water supply for emergency services, while residents are seeking to evacuate from an area.

- Perimeter roads within Project 1950: Middle Camp, Catherine Hiff Bay Hamlet A, Figure 13, and dated 24/05/2021 & Hamlet B Figure 14 dated 5/1112020 must comply with the general requirements of Table 5.3b of PBP 2019 and the following:

- are two-way sealed roads;

- minimum 8m carriageway width kerb to kerb;

- parking is provided outside of the carriageway width;

- hydrants are located clear of parking areas;

- are through roads, and these are linked to the internal road system at an interval of no greater than 500m;

- curves of roads have a minimum inner radius of 6m;

- the maximum grade road is 15 degrees and average grade of not more than 10 degrees;

- the road cross fall does not exceed 3 degrees; and

- a minimum vertical clearance of 4m to any overhanging obstructions, including tree branches, is provided.

- Non-perimeter roads within Project 1950: Middle Camp, Catherine Hill Bay Hamlet A, Figure 13, and dated 24/0512021 & Hamlet B Figure 14 dated 5/11/2020 must comply with the general requirements of Table 5.3b of PBP 2019 and the following:

- minimum 5.5m carriageway width kerb to kerb;

- parking is provided outside of the carriageway width;

- hydrants are located clear of parking areas;

- roads are through roads, and these are linked to the internal road system at an interval of no greater than 500m;

- curves of roads have a minimum inner radius of 6m;

- the road cross fall does not exceed 3 degrees; and

- A minimum vertical clearance of 4m to any overhanging obstructions, including tree branches, is provided.

Access (3) Property Access

Intent of measures: to provide safe operational access to structures and water supply for emergency services, while residents are seeking to evacuate from an area.

- Property access roads must comply with the general requirements of Table 5.3b of PBP 2019 and the following:

- property access roads are two-wheel drive, all-weather roads;

- minimum 4m carriageway width, 1 m verge areas located to both sides of carriage way to the perimeter road located within Hamlet A, on its north eastern site boundary;

- in forest, woodland and heath situations, rural property access roads have passing bays every 200m that are 20m long by 2m wide, making a minimum trafficable width of 6m at the passing bay;

- a minimum vertical clearance of 4m to any overhanging obstructions, including tree branches;

- provide a suitable turning area in accordance with Appendix 3;

- curves have a minimum inner radius of 6m and are minimal in number to allow for rapid access and egress;

- the minimum distance between inner and outer curves is 6m; the cross fall is not more than 10 degrees;

- maximum grades for sealed roads do not exceed 15 degrees and not more than 10 degrees for unsealed roads;

- a development comprising more than three dwellings has access by dedication of a road and not by right of way; and,

- Some short constrictions in the access may be accepted where they are not less than 3.5m wide, extend for no more than 30m and where the obstruction cannot be reasonably avoided or removed. The gradients applicable to public roads also apply to community style development property access roads in addition to the above.

- Property access roads to any existing dwellings (being retained until such time as there will be developed and or demolished) within the development area, shall always be accessible and maintained to comply with 5.3b of PBP 2019, until such time that the sites become accessible by the proposed public roads.

Water & Utility Services

Intent of measures: to provide adequate services of water for the protection of buildings during and after the passage of a bush fire, and to locate gas and electricity so as not to contribute to the risk of fire to a building.

- The provision of water, electricity and gas within Project 1950: Middle Camp, Catherine Hill Bay Hamlet A, Figure 13, and dated 24/0512021 & Hamlet B Figure 14 dated 5/11/2020 must comply the following in accordance with Table 5.3c of PBP 2019:

- reticulated water is to be provided to the development where available;

- fire hydrant, spacing, design and sizing complies with the relevant clauses of Australian Standard AS 2419.1:2005;

- hydrants are and not located within any road carriageway;

- reticulated water supply to urban subdivisions uses a ring main system for areas with perimeter roads;

- fire hydrant flows and pressures comply with the relevant clauses of AS 2419.1 :2005;

- all above-ground water service pipes are metal, including and up to any taps;

- where practicable, electrical transmission lines are underground;

- where overhead, electrical transmission lines are proposed as follows:

  - lines are installed with short pole spacing (30m), unless crossing gullies, gorges or riparian areas; and

  - no part of a tree is closer to a power line than the distance set out in accordance with the specifications in ISSC3 Guideline for Managing Vegetation Near Power Lines.

  - reticulated or bottled gas is installed and maintained in accordance with AS/NZS 1596:2014 and the requirements of relevant authorities, and metal piping is used;

  - reticulated or bottled gas is installed and maintained in accordance with AS/NZS 1596:2014 The storage and handling - of LP Gas, the requirements of relevant authorities, and metal piping is used;

  - all fixed gas cylinders are kept clear of all flammable materials to a distance of 10m and shielded on the hazard side;

  - connections to and from gas cylinders are metal; polymer-sheathed flexible gas supply lines are not used; and

  - above-ground gas service pipes are metal, including and up to any outlets.

Landscaping

Intent of measures: to minimise the risk of bush fire attack and provide protection for emergency services personnel, residents and others assisting firefighting activities. To achieve this, the following conditions must apply:

- Future landscaping within either Hamlets A and B, Project 1950: Middle Camp, Catherine Hill Bay Hamlet A, Figure 13, and dated 24/05/2021 & Hamlet B Figure 14 dated 5/11/2020, including within the proposed Bio Retention Basins, Wet Basins and Embankment/Batter Planting, shall be provided and maintained. In addition any landscaping located within the required asset protection zone must comply with Appendix 4 of PBP 2019. In this regard, the following principles are to be incorporated:

- A minimum 1 metre wide area, suitable for pedestrian traffic, must be provided around the immediate curtilage of the building;

- Planting is limited in the immediate vicinity of the building;

- Planting does not provide a continuous canopy to the building (i.e. trees or shrubs isolated or small clusters);

- Landscape species are chosen to ensure tree canopy cover is less than 15% (IPA), and less than 30% (OPA) at maturity and trees do no touch or overhang buildings;

- Avoid species with rough bark, or which retain/shed bark in strips or retain dead material in their canopies;

- Use smooth bark species of trees species which generally do not carry a fire up the bark into the crown;

- Avoid planting of deciduous species that may increase fuel at surface / ground level (i.e. leaf litter);

- Avoid climbing species to walls and pergolas;

- Locate combustible materials such as woodchips/mulch, flammable fuel stores away from the building;

- Locate combustible structures such as garden sheds, pergolas and materials such as timber garden furniture away from the building; and

Low flammability vegetation species are used.

- Subsidence Advisory NSW Conditions

Plans, Standards and Guidelines

- The development being undertaken strictly in accordance with the details set out on the application form, any information submitted with the application and the plans submitted, as amended or as modified by the conditions of this approval.

Note: Any proposal to modify the terms or conditions of this approval, whilst still maintaining substantially the same development to that approved, will require the submission of formal advice for consideration by Subsidence Advisory NSW. If amendments to the design result in the development not remaining substantially the same as that approved by this approval, a new application must be submitted to Subsidence Advisory NSW.

- This approval expires 5 years after the date the approval was granted if subdivision works have not physically commenced.

- Subsidence Advisory NSW must be notified of any changes to lot numbering and the registered DP number.

- Prescribed Design Parameters

The proposed structure(s) associated with subdivision preliminary works shall be designed to be “safe, serviceable and any damage from mine subsidence shall be limited to ‘slight’ damage in accordance with AS2870 (Damage Classification), and readily repairable” for the lots overlying the Great Northern Seam Workings using the subsidence parameters outlined below:

- Maximum horizontal strains (+/-): 	2 mm/m

- Maximum tilt:				2 mm/m

- Maximum radius of curvature:		5 km

- Submit a proposal to remove the risk of mine subsidence by a suitable means, such as grouting for all workings in the Wallarah Seam underlying the subdivision. Submit for acceptance by Subsidence Advisory NSW prior to commencing work a:

  - Grout Design, including grout locations (dimensioned in plan and elevation), and design parameters for any residual mine subsidence.

  - Grout Implementation Plan; including a site plan (showing property boundaries within 200m of the site), grout locations (dimensioned in plan and elevation), proposed bore locations, and grout designer’s endorsement.

  - Grout Verification Plan; showing the location of verification holes and the grout designer’s endorsement.

On completion of grouting submit a Grout Verification Output Report endorsed by the grout designer and site verification engineers for compliance with the accepted Grouting Plan.

- Approval under section 22 of the Coal Mine Subsidence Compensation Act 2017 is also required for the erection of all improvements on the land. As a guide, improvements shall comply with Subsidence Advisory NSW nominated Surface Development Guidelines, or otherwise assessed on merit.

Fees, Charges and Contributions

- Contribution To Provision Of Services (Sec. 94)

In accordance with the provisions of the Environmental Planning and Assessment Act 1979 – Sect 7.11 and the Lake Macquarie City Council Development Contributions (2004) Citywide – Belmont Contributions Catchment, the monetary contributions in the attached Contributions Schedule shall be paid to Council for the purposes identified in that Schedule.

The contributions payable shall be in accordance with the table below:

| Stage | Additional lots | Amount Payable |
| --- | --- | --- |
| 1 | 49 | $995,331.61 |
| 2 | 45 | $914,080.05 |
| 3 | 51 | $1,035,957.39 |
| 4 | 44 | $893,767.16 |
| 5 | 19 | $385,944.91 |
| Total additional lots | 208 | $4,225,081.12 |

The contributions shall be paid to Council as follows:

- Development Applications involving staged subdivision – prior to the release of the Subdivision Certificate for that respective stage;

- Development Applications involving building work – prior to the release of the first Construction Certificate for that respective stage;

- Development Applications involving both subdivision and building work – prior to the release of the Subdivision Certificate or first Construction Certificate, whichever occurs first for that respective stage;

- Development Applications where no Construction Certificate or Subdivision Certificate is required – prior to the commencement of any construction work or prior to any occupation, whichever occurs first for that respective stage;

- Complying Development Certificates - prior to any work authorised by the application or certificate commencing for that respective stage.

It is the professional responsibility of the Certifying Authority to ensure the monetary contributions have been paid to Council in accordance with the above provisions.

(f)	From the date this determination is made until payment, the amounts of the contributions payable under the preceding clause will be indexed and adjusted at the close of business on:

- 14 August,

- 14 November,

- 14 February, and

- 14 May

in each year in accordance with the Consumer Price Index published by the Australian Bureau of Statistics and the provisions of the Lake Macquarie Section 94 Contributions Plan No. 1 – City Wide (2004).

The first date for indexation and adjustment shall be the date above which is closest to but follows the date on which the Notice of Determination becomes effective.

(g)	The contributions payable will be the amounts last indexed and adjusted in accordance with Clause (b) above.  However, if no amount has been indexed and adjusted because the first date for indexation and adjustment has not arrived, the contributions payable shall be those in clause (a) above.

(h)	The contributions shall be paid to Council as follows:

- Development applications involving subdivision – prior to the release of the Subdivision Certificate.

- Development applications involving building work – prior to the release of the first Construction Certificate.

- Development applications involving both subdivision and building work – prior to the release of the Subdivision Certificate or first Construction Certificate, whichever occurs first.

- Development applications where no Construction Certificate or Subdivision Certificate is required – prior to the release of the development consent or prior to issue of the first Certificate of Occupancy, whichever occurs first.

Consumer Price Index details are available from Council’s Community Planning Department and the Australian Bureau of Statistics.

A copy of the Lake Macquarie Section 94 Contributions Plan No. 1 – City Wide (2004) is available for inspection at the Council’s Administrative Building during Council’s ordinary office hours.

| CONTRIBUTION FEE SCHEDULE |  |
| --- | --- |
| DESCRIPTION | FEE AMOUNT |

| CWB-Belmont Catchment - OSA Land - CPI | $1,963,174.72 |
| --- | --- |

| CWB-Belmont Catchment - RF Capital - CPI | $1,471,233.92 |
| --- | --- |

| CWB-Belmont Catchment - Management - CPI | $44,605.60 |
| --- | --- |

| CWB-Belmont Catchment - CF - East Lake Land - CPI | $162,364.80 |
| --- | --- |

| CWB-Belmont Catchment - CF - East Lake Capital-CPI | $583,702.08 |
| --- | --- |

TOTAL $4,225,081.12

Conditions to be satisfied prior to the issue of the Subdivision Works Certificate

The person having the benefit of the consent shall comply with each of the following conditions prior to the issue of the Subdivision Works Certificate.

Any documentation required to be submitted for the Subdivision Works Certificate shall be submitted to the Certifying Authority unless otherwise specified.

- Making safe of Heritage item – Workshop Building

The person having the benefit of the consent must ensure that the Workshop building is maintained in a safe manner and further damage does not occur. Any unsafe structural elements shall be temporary braced or propped, or alternatively repaired and/or replaced in a like for like manner, subject to a Heritage Exemption Application to Lake Macquarie City Council.

- Erosion Controls

An Erosion and Sediment Control Plan (ESCP) or Soil and Water Management Plan (SWMP) shall be prepared in accordance with Development Control Plan 2014 and Guidelines. The plan shall include plans and full calculations for all erosion and sediment control measures. The plan shall be submitted to Council for approval.

The plan shall be accompanied by a Statement of Compliance to certify that:

- The plan has been developed by an appropriately qualified and experienced professional in erosion and sediment control;

- The plan complies with the requirements for the area of disturbance as per Development Control Plan 2014;

- The plan and associated documents, calculations and drawings, have been prepared to a standard which, if properly implemented, shall achieve the water release criteria of 50mg/L of Total Suspended Solids (TSS); and

- All erosion and sediment control measures are in accordance with Development Control Plan 2014.

- Gross Pollutant Trap

A design shall be submitted to Council for Gross Pollutant Traps. The design shall be in accordance with the requirements of Development Control Plan 2014 and associated Guidelines. Provision shall be made for maintenance access roads and maintenance vehicle parking.

An Operation and Maintenance Plan for the Gross Pollutant Traps shall be submitted.  The Operation and Maintenance Plan shall be in accordance with the Stormwater Quality Improvement Device (SQID) Guidelines.

- Water Quality Control Facilities

To address Conditions 1.12, 1.17 & 1.22 of the Concept Approval (MP10_0089)

A design shall be submitted for permanent Stormwater Quality Facilities generally in accordance with the design and plans prepared by SMEC, Reference: 30011459, dated 21.02.2014. The design shall be prepared in accordance with the requirements of Development Control Plan 2014 and Guidelines.

The design shall include details of the extent and location of fencing, provide details of maintenance access and details of landscaping and species for the facility and its surrounds.

The plans for the facility shall detail the construction stages, i.e. the plans shall detail the design of the facility as a sediment basin and the plans shall detail the design of the facility in its final form.

An Operation and Maintenance Plan prepared in accordance with Stormwater Quality Improvement Device (SQID) Guidelines shall be submitted for approval.

Construction sequencing for the Stormwater Quality Facilities shall be as follows:-

- Phase 1 – The facility shall be constructed to operate as a sediment basin initially. All final inlet and outlet structures shall be installed at this stage (unless alternate arrangements have been agreed by Council). The facility shall be maintained as a sediment basin until 80% of the lots draining to it have had housing constructed or a period of two years has passed since the release of the Subdivision Certificate.

- Phase 2 – A bond or bank guarantee shall be lodged with Council for the works to complete the SQID. The bond or guarantee shall be to the value determined in accordance with Subdivision Bonds and Guarantees Policy and shall have regard to the value of the capital of the landscaping works and 2 years maintenance.

- Phase 3 – Once the catchment has been substantially developed (80% of the lots or two years whichever is the lesser), the sediment basin shall be decommissioned and the final approved facility constructed and landscaped.

- Roadways and Drainage Works Standards

All works for the development shall be designed and constructed in accordance with the following publications (as amended or updated), as applicable:-

- Australian Rainfall and Runoff, 2019.

- Development Control Plan 2014 and supporting guidelines.

- AUSTROADS Guide to Road Design Guide.

- Roads and Maritime Services Delineation Guidelines.

- Managing Urban Stormwater documents (2004) by Landcom.

- The Constructed Wetlands Manual - Department of Land and Water Conservation, 1998.

- WSUD Technical Design Guidelines for South East Queensland.

- Healthy Waterways – Water by Design Guidelines.

- Australian Standards including, but not limited to:-

- AS1428 - Design for Access and Mobility, Part 1 General Requirements for Access and Part 4 Tactile Indicators,

- AS2890 - Off Street Parking

Where any inconsistency exists between these documents the relevant standard to be adopted shall be verified in writing with Council.

- Show Lots Clear of 100 Year Flood Level

Stormwater designs and calculations shall be submitted to show that all lots are clear of the 1:100 year flood level. This condition shall also apply to lots which would be affected by substantial overland flow, which may necessitate the carrying out of works to ensure properly drained and flood free conditions.

Note: Lots that are not 500mm clear of the 1:100 year flood level shall be subject to floor height control and shall be identified as Flood Control Lots.

- Disposal of Stormwater to a Watercourse or Council Easement

Stormwater shall be disposed of to either an existing Council drainage system or natural watercourse.

Where stormwater works are located on private property, that is not part of the development site, written authority shall be obtained from the land owner for the works and for the subsequent creation of an easement. The written authority to discharge stormwater across the property and agreement to create an easement for drainage shall be provided to Council.

- Interallotment Drainage (Engineering Plans)

The engineering plans for the development shall identify any lots that do not drain directly to Council's stormwater drainage systems. For those lots, provision shall be made for interallotment drainage pipelines and associated easements to drain water two metres wide favouring the allotments served. All stormwater shall be disposed of to either an existing formed Council drainage system or a natural watercourse.

Where stormwater works shall be located on private property, that is not part of the development site, written authority shall be obtained from the land owner for the works and for the subsequent creation of an easement.

- Stormwater Standards

A design shall be submitted for stormwater works in accordance with the requirements contained in Development Control Plan 2014 and Guidelines. The stormwater design shall meet the requirements of the publications and standards identified in this consent.

- Linemarking and Signposting

All regulatory linemarking and sign posting on public roads shall be submitted to Council's Traffic Facilities and Road Safety Committee for approval. The works shall not commence until approved by the Committee.

- Pavement Standards

Residential road pavements shall be designed in accordance with A Guide To The Design Of New Pavements For Light Traffic - AUSTROADS 2006. Main and industrial road pavements shall be designed in accordance with Pavement Design, A Guide to the Structural Design of Road Pavements - AUSTROADS 2012.

Designs for road pavements shall be prepared by a geotechnical consultant and shall be submitted to Council.

Where work shall be undertaken within a classified Main Road the pavement design shall also be submitted to the Roads and Maritime Services for its approval prior.

- Roads and Maritime Services Approval Required

The Roads and Maritime Services (RMS) shall approve all engineering plans and specifications, for works on or impacting upon a Classified Road, prior to the issue of a Construction Certificate.

The concurrence of the RMS may be obtained by submission to Council of appropriate engineering plans and specifications for lodgement with the RMS.

- Submit Road Names for Approval

Proposed new road names shall be submitted to Council and approved prior to the issue of a Subdivision Works Certificate.

- Bushfire Safety Authority from Rural Fire Service

All the requirements contained in the Bushfire Safety Authority issued by the NSW Rural Fire Service shall be incorporated into the engineering design plans for the development.

A copy of the RFS approval is attached to this consent.

- Compliance Certificate for Works

An application for a Compliance Certificate and the associated application fee shall be submitted to Council prior to the commencement of works identified on the respective Subdivision Works Certificate.

- Application Fees for Required Certificates

Applications for the following Certificates shall be submitted. For Council to process applications for these certificates the following fees shall be payable:

| Subdivision Works Certificate | Please contact Council for fees | Plus $85 Archival Fee | (inc GST) |
| --- | --- | --- | --- |
| Compliance Certificate | Please contact Council for fees | Plus $85 Archival Fee | (inc GST) |

Applications for these certificates shall be lodged on the approved application form and be accompanied by the appropriate fee.

Where the development includes construction works valued at $25,000.00 or more, the person having the benefit of the consent shall pay the Long Service Levy, as detailed in the Building and Construction Industry Long Service Payments Scheme. The Levy shall be paid prior to the issue of the Construction Certificate. The Levy shall be paid directly to the Long Service Payments Corporation or to Council as agent for the Corporation. The Levy rate is 0.35% of the cost of building and construction works.

The above fees are current for the 2021/2022 financial year and are subject to change each financial year without notice. Confirmation of the relevant fee shall be obtained from Council prior to the lodgement of any application.

- Subdivision Works Certificate for Works

An application for a Subdivision Works Certificate and the associated fee shall be submitted to Council.

The application shall include detailed engineering plans and specifications (including a Design Certification Report and Checklists in accordance with the Lake Macquarie City Council Engineering Guidelines) relating to the works.

- Construction Environmental Management Plan

This condition is in response to Condition 1.47 of the Concept Approval (MP10_0089).

A Construction Environmental Management Plan (CEMP), prepared in accordance with Guideline for the Preparation of Environmental Management Plans (DIPNR, 2004), which shall include:-

- A Construction Noise and Vibration Mitigation Plan;

- An Air Quality and Dust Management Plan;

- A Soil and Water Management Plan, prepared in accordance with Landcom’s Managing Urban Stormwater: Soils and Construction Guidelines and including a water quality monitoring program designed to demonstrate the impact of the development on the SEPP 14 wetland;

- A Vegetation Management Plan;

- A Waste Management Plan;

- A Construction Traffic Management Plan;

- A dilapidation report of public infrastructure in the vicinity of the site;

- A Heritage Management Plan detailing measures to minimise and manage impacts on heritage items during construction;

- Measures to address interface issues between the construction site and the neighbouring conservation areas; and

- A Complaints Management Plan detailing the procedures that would be implemented to receive, handle, respond to, and record any complaints.

- Any other plans that may be required as a result of the environmental assessment of potential impacts.

- Residential Battleaxe Driveway

A constructed driveway shall be provided to all battleaxe lots extending from the kerb and gutter, or constructed road carriageway to the end of the access corridor. The driveway shall be constructed with a 25mm thick hot-mix bitumen sealed gravel pavement (minimum 150mm gravel thickness), or a concrete pavement (minimum 125mm thickness reinforced with F72 mesh ) and be three metres wide. The remaining sections of the corridor shall be top dressed with 50mm of topsoil and grass turf or approved landscaping. All the work shall be adequately drained and completed with any necessary retaining walls.

Where the development site falls to the street a drainage line shall be constructed from the existing kerb and gutter (or table drain) to the top end of the battle axe drive to facilitate drainage connection for a dwelling on the battle axe lot. A drainage pit shall be constructed at the top end. The drainage line shall be 150 mm diameter for the full length of the driveway. At the front boundary (and within the lot) a pit shall be constructed and twin 90 mm diameter pipes laid from the pit to the kerb/table drain.

All works shall be in accordance with Development Control Plan 2014, Engineering Guidelines Standard Drawings. A separate application shall be made to Council's Infrastructure Assets Department, in writing, for footpath levels to construct the driveway across the footpath.

- Heritage Archival and Photographic Recording

An archival and photographic record of the E-Pitt area shall be undertaken by a suitably qualified heritage consultant in accordance with the Heritage Branch of the Department of Planning and Infrastructure Guidelines How to Prepare Archival Records of Heritage Items, NSW Heritage Office, 1995, as revised 1998; and Photographic Recording Of Heritage Items Using Film or Digital Capture, Heritage Office 2001, as revised 2006.

Both archival and photographic records shall be submitted to and approved by Lake Macquarie City Council prior to the commencement of any works, inclusive of demolition. Each document shall consist of one electronic copy, and should include authorization to be publicly or otherwise available on Lake Macquarie’s Library Website.

- Archaeological Management Plan

An Archaeological Management Plan, which includes monitoring of the bulk earthworks within the E-Pitt area and identified archaeological remains, shall be provided to Council’s Heritage Planner.

- Heritage Interpretation

The Principal Certifying Authority must not release the Subdivision Works Certificate for this consent prior to Lake Macquarie City Council having approved detailed drawings of interpretation devices and their content for the subject site in line with the approved final Heritage Interpretation Strategy, as included in the Heritage Assessment Report and Statement of Heritage Impact, by EJE dated February 2014, and identified locations in the Landscape Plans – Revision H, dated 6/08/2021.

- Works Adjacent to National Park Boundary

Where earthworks are proposed within 3 metres of a native tree located in the National Park, then an individual tree assessment shall be undertaken by a suitably qualified arborist and provided to Council. The tree assessment is to include management strategies to minimise impacts to the tree. Where the impact to the tree cannot be suitable minimised then the works shall be redesigned to the satisfaction of Council.

- Landscaping works

A Landscaping Plan shall be prepared in accordance with the requirements of Development Control Plan 2014 and Guidelines. The plan shall generally be in accordance with the plan prepared by Moir Landscape Architecture, reference 1824, dated 6/8/21.

Flowers Drive remnant bushland within road reserve to be retained and protected from all works.

There shall be continuous planting of 2000mm high shrubs along the south western corner of Hamlet A where fencing fronts Flowers Drive.  There shall be planting of a minimum of nine large low flammability trees within the south western corner of road reserve with one existing Acmena species tree to be retained and protected from all works.  Ground covers shall be fire retardant native grasses and other plants.

There shall be a minimum planting of seven 25 litre large native trees along the eastern side of Flowers Drive adjoining the public reserve.  There shall be a minimum of nine 25 litre large native trees planted along the western side of Flowers Drive in the public reserve.

All retaining walls in the subdivision shall comprise sandstone logs or sandstone rock, or split face charcoal coloured proprietary block.

All fencing in the public reserve shall be metal post and cable and located within mass planted areas.

Any turf planting in the eastern public reserve shall be minimal and continuously edged.  Mass planted low flammability ground covers and clumped endemic tree planting is to dominate the public reserve.

All existing endemic vegetation to be retained in the public reserve lands.

Western public reserve is to retain existing continuous turfed area with isolated areas of native vegetation joined to minimise mowing edges.

Tree planting adjacent to Hamlet B entry road to be within public reserve with planting of Ficus rubiginosa 75Lt, Angophora costata, Eucalyptus botryoides, Eucalyptus robusta 45lt in mass mulched areas or minimum 2000mm diameter mulched beds.  Large tree planting located where mature root plates and canopy spread will not impact civil infrastructure including retaining walls, and canopy is primarily within public reserve lands.

No turf to be planted adjoining NPWS land.

Vehicle restraint along boundary with road reserve, metal post and cable contained within mass planted areas on street boundary.

Biobasins to reflect native vegetation mapping units and shall not exceed the fuel loads equivalent to 'Grassland' as defined by Planning for Bushfire 2019.

Workshop Park and Lemon Tree Park (Stage 4)

In accordance with the approved staging plan, and satisfying Condition 1.8 of the Concept Approval, the Landscaping Plan shall include the works for Workshop Park and Lemon Tree Park. The design of these parks shall generally be in accordance with the approved Urban Design Guidelines.

Heritage Interpretation

Details of the heritage interpretation items shall be included with the landscaping plans and shall be consistent with the approved Urban Design Guidelines.

Heritage panels to be constructed of non-flammable materials and muted colours.

Street Trees

Street trees shall be a minimum of 75 litre pot size and be protected by Council’s standard tree guard (or approved equivalent).

Hamlet A

Street trees to be shown planted on the extension of the side property boundary. Only residential lot interfaces to support turf.

Road 12 including northern side of Road 11 connection with Flowers Drive – Brachychiton 'Jerilderie Red'.

Remainder of Road 11 – Hibiscus tiliaceus ‘Rubra’ on residential side of road. Omalanthus populifolius, Livistona australis, Elaeocarpus reticulatus, Glochidion ferdinandi, Ficus coronata 25lt and other low flammability tree species clumped informally abutting NPWS land with low flammability fire retardant native planting to road shoulders.

Road 13 – Elaeocarpus reticulatus

Road 14 – Cupaniopsis anarcardioides

Hamlet B

Road 1 along northern and western extent of subdivision boundary adjacent to bio-swale Omalanthus populifolius, Livistona australis, Glochidion ferdinandii, Elaeocarpus reticulatus and Ficus coronata 25lt planted informally entire northern side of road. Use of rock rip-rap within swale and fire retardant native planting to road shoulders. Road 1 Residential lot street trees – Acmena smithii or Glochidion ferdinandii with couch turf to residential frontage.

Road 1 along southern boundary ridgeline – Omalanthus populifolius, Ficus fraseri, Elaeocarpus reticulatus, Glochidion ferdinandi and Acmena smithii 25lt planted in clumps informally along entire southern side of road where no conflicts with retaining wall and retained trees.  Road 1 Residential lots – Acmena smithii or Glochidion ferdinandii. Only residential lot interfaces to support turf vegetation.

Road 2 – Tristaniopsis laurina

Road 3 – Hibiscus tiliaceus ‘Rubra’

Road 4 – Banksia integrifolia

Road 5 – Cupaniopsis anarcardioides

Road 6 – Elaeocarpus reticulatus

Road 7 – Banksia serrata

All street tree planting locations shall be at the extension of the side property boundary.

Establishment period for street trees and vegetation on public land to be 24 months.

All street trees shall be planted to PLA-LSD-01/02 Lake Macquarie City Council Landscape Standard Drawings March 2019. Street trees fronting residential lots shall have standard timber tree guards equivalent to PLA-GUA-01 installed.

All tree planting in public reserves shall be to LSD-PLA-05 Lake Macquarie City Council Landscape Standard Drawings March 2019.

All street trees shall be grown to AS2303:2018 with the landscape consultant sighting documentation from the nursery supplier confirming this. The Landscape Contractor shall remove all pot stakes, labels and wire/rubber/plastic tags from every tree.

The turf species used on all residential roadway interfaces and any other approved locations on public land is to be Couch.  This turf species is to be specified on landscape construction documentation.

The detail of these requirements shall be included in the Subdivision Works Certificate landscape construction documentation.

The Hold/Witness Points – Checks Required for Street Trees

- Set out of tree pits within existing concrete footpath (hold point).

- Excavation of tree pits with root barrier and sub-surface drainage installed in accordance with Lake Macquarie City Council Landscape Standard Drawings March 2019 – relevant street tree details (hold point).

- Evidence of certification of all associated imported topsoil for street tree planting in accordance with AS4419 – 2018 shall be provided to Council’s Coordinator Project Management (hold point).

- Tree delivery prior to installation and certification to comply with AS2303-2018 Tree Stock for Landscape Use (hold point).

- Commencement of tree planting (witness point).

- Installation of growing medium (witness point).

- Completion of tree planting, including the installation of tree guards, in accordance with Lake Macquarie City Council Landscape Technical Drawings February 2016 (witness point).

- Compliance with the Remediation Action Plan

All recommendations contained in the Geotechnical Report No. NEW21P-0118-AA prepared by Qualtest dated 19 August 2021 shall be incorporated into the engineering design for the subdivision. All works proposed to be undertaken shall embody the relevant recommendations of the Geotechnical Report.

All engineering plans shall be endorsed by a suitably qualified Geotechnical Consultant. The endorsement shall state that the proposed works are in accordance with the recommendations of the aforementioned Geotechnical Report.

- Vegetation and Fauna Management Plan and Implementation (Development Estate)

A person qualified in natural vegetation management, ecology or bush regeneration shall prepare a Vegetation and Fauna Management Plan (VFMP) in consultation with Council’s Development Planner Flora and Fauna for the development estate.

The VFMP shall be prepared in accordance with the Lake Macquarie City Council Guideline for Vegetation Management Plans. The VFMP shall be submitted, to and approved by Council’s Development Planner Flora and Fauna.

The VFMP is to include:

- A construction / operation plan, including identification of stockpile areas during construction.

- Staged management actions;

- Pre-clearing survey protocols to identify:

  - Retention of Endangered Ecological Communities, Swamp Mahogany (Eucalyptus robusta) and Hollow bearing trees (HBTs);

  - Clumps and individuals of Tetratheca juncea that can be retained in areas not subject to road and batter creation, bulk earth works, servicing or drainage;

- A management Plan for Tetratheca juncea where individuals of the species will be retained within the development estate;

- Detail on vegetation clearing protocols to be implemented, including pre-clearance surveys, pre-clearance reporting, timing of clearing, HBT survey and marking;

- Hollow bearing tree felling protocol;

- Fauna management actions for construction and operational works for existing fauna on site to assist with displaced fauna and injured fauna;

- Hygiene protocols, including the Management of Phytophthora cinnamomi;

- Wetland management / mitigation actions;

- Appropriate fencing and conservation signage (temporary and permanent) types are to be provided in the VFMP and shown on a plan to identify locations of types of fencing and signage to be installed. Fencing and signage are to be installed:

  - along boundaries

  - around ‘no-go’ zones

  - and around any retained native vegetation / trees.

The VFMP is to provide a suitable example of proposed temporary and permanent signage to be installed. The example may be adapted with the approval of Council’s Development Planner Flora and Fauna.

- Works schedule

The VFMP shall be submitted to and approved by Council’s Development Planner Flora and Fauna prior to commencement of any works.

Annual compliance reports are to be provided to Council’s Development Planner Flora and Fauna detailing the outcomes of works undertaken across the development estate, including outlining clearing works undertaken, the number of hollow bearing trees removed and any displaced fauna observed and their treatment. Compliance reports are to cease once the outcomes of the VFMP have been achieved.

- Vegetation and Fauna Management Plan and Implementation (Reserves and interface between development and conservation lands)

A person qualified in natural vegetation management, ecology or bush regeneration shall prepare a Vegetation and Fauna Management Plan (VFMP) in consultation with Council’s Development Planner Flora and Fauna for the identified Reserves within Hamlet A and Hamlet B, and for the management of the interface between the development estate and conservation lands.

The VFMP shall be prepared in accordance with the Lake Macquarie City Council Guideline for Vegetation Management Plans. The VFMP shall be submitted, to and approved by Council’s Development Planner Flora and Fauna.

The VFMP is to include:

- Identification of management zones, including differentiation management between reserves to be dedicated to Council and the interface between development and conservation lands;

- Establishment of appropriate buffers between the development estate and conservation lands through appropriate fencing.

- Weed management strategies;

- Erosion and sedimentation controls;

- Management considerations for the southern dam located in the north of Hamlet B.

- General mitigation measures during construction;

- Proposed regeneration / revegetation actions within retained bushland;

- Removal and relocation of coarse woody debris;

- Appropriate fencing and conservation signage (temporary and permanent) types are to be provided in the VFMP and shown on a plan to identify locations of types of fencing and signage to be installed. Fencing and signage are to be installed:

  - along boundaries

  - around ‘no-go’ zones

  - and around any retained native vegetation / trees.

The VFMP is to provide a suitable example of proposed temporary and permanent signage to be installed. No barbed wire is to be used. The example may be adapted with the approval of Council’s Development Planner Flora and Fauna.

- Ongoing management and monitoring;

- Works schedule appropriate to the proposed management actions (i.e. identification of in-place, establishment and maintenance phases); and

- Cost schedule.

Annual monitoring reports are to be provided to Council’s Development Planner Flora and Fauna for a minimum of 5 years for review and approval from the date of receiving the first subdivision construction certificate. Maintenance reports are to be provided for a further 5 years to ensure ongoing maintenance of biodiversity values under the VFMP.

- Earthworks Impact to Heritage Dwellings

Final civil design and earthworks shall have regard to the existing heritage dwellings identified on Lots 209, 226, 232 and 238, and the final design outcomes shall ensure the preservation of these structures/dwellings.

- Pothole Management Plan

To satisfy Condition 1.46 of the Concept Approval, a Pothole Management Plan approved by the Department of Primary Industries, detailing mitigation measures for grouting of workings and the identification and sealing of shafts/entries, shall be submitted prior to detailed Civil Works approval for roads and drainage.

- Road Hump on Flowers Drive

A design for a road hump to be installed along Flowers Drive north of the entrance to Hamlet A, as identified in the approved Traffic Impact Study, shall be submitted to Council for approval prior to any detailed Civil Works plan approval for roads and drainage.

- Procurement (indigenous Community)

Prior to any works on site commencing, the Owner will develop a procurement policy for the construction of the subdivision. The policy shall incorporate initiatives to encourage local employment opportunities, including Aboriginals for the duration of the project.

Prior to any works on site commencing, the Owner is to:

- Contribute to the Indigenous community for employment in land care, lake quality improvement etc.

- Establish procurement policies for the Indigenous community to remediate / regenerate degraded areas within the conservation zones, in conjunction with NSW Government.

- Establish procurement policies for the Indigenous community during construction (e.g. fencing, landscaping) and ongoing maintenance (e.g. lawn mowing etc).

- Community Consultation

The Owner is to develop a community consultation program prior to commencement of construction for the duration of the construction process. This program is to be approved by the Department of Planning prior to any works on site commencing and will include:

- Regular newsletters/letterbox drops on timing and progress.

- Information on a publicly accessible website.

- Community workshops.

- Appropriate signage on site.

Contact numbers for complaints/issues etc.

- Pet Ownership – Prior to SWC

The Owner is to develop strategies to address potential impacts associated with pet ownership prior to works commencing on site. This may include implementation of appropriate signage and educative programs (for example letter box drops and brochures to be included within the bill of sale for each property). LMCC strategies, policies and programs should be acknowledged in relation to this by current and future residents.

Details relating to this strategy shall be provided to Council for approval and where applicable be placed on the title of the lots via an 88B instrument.

- Bus Stops

Two new bus stops shall be provided on Flowers Drive adjacent to the development site.  The works shall include the provision of bus shelters, kerb and gutter (where required), footpaving and signage.  A pedestrian refuge shall be provided in Flowers Drive adjacent to the Bus Stops.  The design of the bus stops and refuge shall comply with the relevant Australian standards and Council Engineering Guidelines.

The final locations shall be determined through discussions with Council and the local bus operator prior to detailed civil design.

- Environmental Management – Protection of National Park

A Statement of Interim Management Intent (SIMI) prior to commencement of works of stage 1 subdivision for the protection of transferred conservation lands. The SIMI will relate to the interface (maximum width of 100m) between the development areas and the conservation lands as identified in the plan prepared by Harper Somers.

The Owner's involvement with the SIMI will be limited to:

•	Cost of preparing the SIMI.

•	The actions arising from the SIMI for a specified period of the lesser of 5 years commencing from the date the SIMI takes effect or until all the lots are sold.

The SIMI will include an orchid management plan for the land contained with the development area precincts only.

The SIMI will include undertaking ongoing management of any Asset Protection Zones (APZs) located outside but adjacent to the conservation area to which the SIMI relates for a period the lesser of 5 years from commencement of works or until all lots are sold relative to each development area precinct. Management will be undertaken in accordance with Council / NPWS best practice. The Owner is to prepare the APZ Management Regime prior to commencement of Stage 1 subdivision works.

Conditions to be satisfied prior to the commencement of works

The person having the benefit of the consent shall comply with each of the following conditions prior to the commencement of works.

- Excavation Permit

The person having the benefit of the consent, must apply to Heritage NSW for all necessary approvals required under the Heritage Act 1977, and provide a copy of an excavation permit under Section 140 of the Heritage Act 1977 or an exception under Section 139(4) to Council’s Heritage Planner prior to any excavation work being carried out.

- Service of Public Utilities

Arrangements shall be made with the relevant supply authorities and companies for the servicing of all lots in the subdivision with water, sewer, underground electricity and underground telecommunications facilities. Where available, reticulated gas shall be provided to the lots by arrangements with the local gas authority.

Where required by the Commonwealth Government’s Fibre in New Development’s Policy, the applicant shall arrange for the installation of optical fibre cabling in accordance with the NBN Co. Limited’s specification.

- Details Required Prior to Commencement

Construction works in accordance with this development consent shall not commence until:-

- a Subdivision Works Certificate has been issued by :-

- Council, or

- an appropriately Accredited certifier accredited in accordance with the Building and Development Certifiers, and

- the person having the benefit of the development consent:-

- has appointed a Certifying Authority, and

- has notified the consent authority and Council (if the Council is not the consent authority) of the appointment, and

- the person having the benefit of the development consent has given at least two days notice to Council of the intention to commence works.

In accordance with Council's authority under Section 138 of The Roads Act 1993, a Private Certifier shall not issue a Certificate for any works within an existing public road. For works within an existing public road reserve, a Public Works Certificate application shall be lodged with Council.

Where Council is the Certifying Authority for a subdivision, an application for a Subdivision Works Certificate can only be made to Council.

A fee for applications for Subdivision Works Certificates shall be required to be paid in accordance with Council’s fees and charges for Subdivision Works Certificates.

- Dilapidation Survey Report

A dilapidation survey report shall be prepared by a suitably qualified person and lodged with Council. The dilapidation survey report shall cover public infrastructure including roads and stormwater drainage on the roads adjoining the development and along any approved haulage routes. Where existing buildings may be damaged by the proposed works, these buildings shall be included in the report.

The report shall include a description of the location and nature of any existing observable defects, including a photographic record.

- Notification to Neighbours

Written notification shall be provided to landowners and residents who live adjacent to the proposed development or who may be impacted by the proposed works. The notification shall be provided a minimum of seven days prior to commencement of works. The notification shall include the expected date of commencement of works and a brief description of the works.

- Haulage Routes

Details of the proposed haulage routes to be used during construction works shall be submitted to Council. These details shall be submitted a minimum of seven days before the commencement of haulage operations. No haulage operations shall take place prior to the approval of the routes by Council. The haulage routes shall not be varied without the approval of Council.

Haulage routes shall be maintained and restored as near as possible, to their original condition.

- Notice of Commencement of Works

Construction works shall not commence until a meeting between the contractor and a representative of the Council or Certifying Authority has taken place on site.

In accordance with Section 6.12 of the Environmental Planning and Assessment Act the Council or Certifying Authority shall be given at least two days notice in writing prior to such meeting taking place.

The notice shall also include the names of the contractor undertaking construction and the developer's supervising officer.

- Ausgrid Requirements

Ausgrid’s requirements for the installation of an electricity service to the development shall be identified. All of Ausgrid’s requirements shall be satisfied.

- Retention of Trees and Native Vegetation

All native trees and vegetation on the site shall be retained and protected in accordance with Development Control Plan 2014 Guidelines – Tree Preservation and Native Vegetation Management Guidelines (Section 6) and the Australian Standard AS4970-2009 – Protection of Trees on Development Sites unless it:

- has been identified for removal on the approved plans or documentation; or

- has been identified for selective removal, or is exempt under the 10/50 Clearing Entitlement Area as deemed by the NSW Rural Fire Service.

Exclusion fencing shall be installed around all native vegetation that shall be retained on and adjoining the site to minimise damage, prior to the commencement of works. The person having the benefit of the consent shall notify Councils Development Planner Flora and Fauna when exclusion fencing has been installed. Vegetation exclusion fencing shall be maintained in good working order for the duration of works.

- Water Quality Monitoring

Water quality monitoring shall occur 6 months prior to the commencement of construction activities in accordance with the approved Water Quality and Hydrologic Monitoring Plan by SMEC (Ref: 30011459, dated 21/02/2014), and satisfying Condition 1.24 of the Concept Approval.

Conditions to be satisfied during demolition and construction works

The person having the benefit of the consent shall comply with each of the following conditions during demolition and construction works.

- Excavation – Non-Indigenous Relics

Should any relics be discovered, all excavations or disturbance to the area shall cease immediately and the Heritage Council of NSW shall be notified in accordance with Section 146 of the Heritage Act 1977.

All necessary approvals shall be obtained from the Heritage Council of NSW and copies provided to Council prior to works recommencing.

- Excavation Director

At all times whilst excavations are being carried out on the site, the Excavation Director shall be on-site to oversee the works.

The name, qualifications and contact details of the Excavation Director shall be forwarded to Council in writing at least 14 days prior to any excavation work being carried out.

- Erosion Controls

All works and requirements identified in the approved Erosion and Sediment Control Plan shall be installed as part of the initial construction works in the first stage of the development. The erosion and sediment control works shall be maintained and a detailed record of the erosion and sediment controls on the site shall be updated during construction works. The record shall be updated on a daily basis and shall as a minimum contain details on the conditions of the controls and all maintenance and cleaning undertaken.

The record shall be available for inspection by the Certifying Authority during normal working hours.

Minor additional works shall be approved by the Certifying Authority during construction works.

- Erosion Control Sign

Council's standard Erosion and Sediment Control Sign as detailed in Standard Drawing No. EGSD 429 shall be supplied and erected on site by the person with the benefit of the consent. The sign shall be erected in a prominent location at the entrance of the site.

- Salvage of Trees and Shrubs

Trees and shrubs which are felled shall be salvaged for re-use, either in log form, or as a woodchip mulch for erosion control and/or site rehabilitation. Non-salvageable material such as roots and stumps shall be disposed of in an approved manner.

- Grassing and Revegetation

All areas of the site disturbed by works shall be revegetated to prevent erosion. All areas shall be revegetated as soon as practical, and no later than the times specified in Landcom’s – Managing Urban Stormwater documents (2004).

Kikuyu grass shall not be used in areas adjoining native bushland or in drainage lines or channels.

- Noise Control

All possible steps shall be taken to silence construction equipment and the operating noise level of plant and equipment shall not give rise to "offensive noise" as defined by the Protection of the Environment Operations Act 1997.

The operating noise level of machinery, plant and equipment during construction site operations shall comply with Chapter 171 of the NSW EPA's Noise Control Manual.

Construction operations shall be confined between the hours of 7.00am to 6.00pm Monday to Friday and 8.00am to 1.00pm Saturday. If construction operations are inaudible within occupied residential properties then the work period shall be extended on Saturdays to 7.00am to 1.00pm. No construction work shall take place on Sundays or Public Holidays.

Should it be necessary to use mechanical rock breakers or conduct blasting then these operations shall be confined between the hours of 9.00am and 3.30pm Monday to Friday (excluding any Public Holiday).

Noise Level Restrictions

- Construction period of four weeks and under:-

The L10 level measured over a period of not less than 15 minutes when the construction site is in operation shall not exceed the background level by more than 20dB(A).

- Construction period greater than four weeks:-

The L10 level measured over a period of not less than 15 minutes when the construction site is in operation shall not exceed the background level by more than 10dB(A).

- Installation of Service Pipes

All public utility service pipes, mains and conduits shall be installed in all new roads and existing roads, (where work is required in existing roads), as part of the construction works associated with the subdivision.

Conduits to cater for the installation of natural gas services shall be installed to service each lot in conjunction with road and drainage works.

- Traffic Control Standards

For the duration of work being carried out as part of this development, traffic control shall be undertaken in accordance with the requirements of Australian Standards AS 1742 - Manual Uniform Traffic Control Services – Parts 1, 2 and 3.

- Street Lighting

Street lighting shall be provided for the development to the satisfaction of Ausgrid and in accordance with the road classification. The road classification shall be determined by Council and Ausgrid.

The street lighting shall include the upgrading of the lighting of the intersection of any new roads with existing roads.

- Earthworks Standards

All earthworks shall be undertaken in accordance with the standards specified in Table 5.1 of Australian Standard AS 3798 - 2007 Guidelines on Earthworks for Commercial and Residential Developments.

The inspection and testing of fill shall be at the responsibility level set out below, as defined in Section 8 of AS 3798-2007.

| Fill Area | Responsibility Level |
| --- | --- |
| Water retaining embankments | 1 |
| Road embankments (greater than 2m high) | 1 |
| Road embankments (less than 2m high) | 2* |
| Residential allotments | 1 |
| Industrial/Commercial allotments | 1 |

* Level 1 may be used if desired by the applicant.

- Landscape Works

All landscape and public domain works approved by the Subdivision Works Certificate application shall be coordinated during the construction period with Council’s Senior Project Officer (Civil) at projectmanagementpat@lakemac.nsw.gov.au. The witness and hold points set out in the Subdivision Works Certificate landscape construction documentation shall be observed.

- Compliance with the Remediation Action Plan

All recommendations contained in the Geotechnical Report No. NEW21P-0118-AA prepared by Qualtest dated 19 August 2021 that relate to construction inspections and testing shall be completed and recorded.

The final RAP shall be validated by an independent site auditor prior to commencement of contamination remediation works.

Where contaminated material is to be contained at depth on site, this material shall not be contained within any proposed public land such as road, public or drainage reserves.

- Excavation – Aboriginal Relics

Should any Aboriginal relics be discovered then all excavations or disturbance to the area shall cease immediately and the Department of Premier and Cabinet - Heritage NSW, shall be informed in accordance with Section 89A of the National Parks and Wildlife Act 1974.

All necessary approvals from the Department of Premier and Cabinet - Heritage NSW shall be obtained and a copy provided to Council prior to works recommencing.

- Hollow Bearing Tree Removal

A qualified ecologist or wildlife carer shall supervise removal of any hollow-bearing trees to ensure mitigation against any native animal welfare issues.

Removal of trees with habitat hollows may be undertaken between September to March to minimise impact to threatened species that could breed and or hibernate within hollows on site.

Trees with habitat hollows shall be removed at least 24 hours after other vegetation approved for removal to encourage any residing fauna to relocate.

Any hollow-bearing trees shall be felled in one to two metre sections, beginning at the top of the crown. Lengths cut from the trees shall be in a manner that shall preserve the hollows with each section inspected and appropriately treated to minimise impact to fauna.

Written confirmation shall be provided to Council’s Development Planner Flora and Fauna confirming species detected during hollow bearing tree removal.

Removal of habitat trees shall be undertaken in a staged manner as set out below:

- Stage 1 – A preclearance survey shall be conducted with all habitat trees to be marked up with a ‘H’ and bands placed around the tree barrel using fluorescent paint or flagging tape. Where possible, a matrix of trees shall also be maintained to facilitate movement displaced fauna into refuge habitat. These trees are to be marked up with a band of fluorescent paint or flagging tape around the tree barrel during the pre-clearance survey.

- Stage 2 – All trees other than those marked up during Stage 1 are to be removed.

- Stage 3 – Habitat trees and matrix of trees (where required) shall be removed under the direct supervision of a qualified ecologist or wildlife carer. Ideally removal of trees with habitat hollows shall be undertaken outside of hollow dependent fauna hibernating and breeding periods (i.e. preferred clearing times occur in March/April and October/November). In the event hollow-bearing trees are to be felled outside of these periods, a qualified ecologist or wildlife carer shall stagwatch hollow-bearing trees in the week prior to clearing and be onsite during tree clearing.

Hollow-bearing trees are to be ‘soft felled’ by machinery (excavator or similar). The operator shall tap the tree barrel to alert any resident fauna, followed by a period of waiting/observation of no less than one minute. This is to be repeated as required by the supervising ecologist or wildlife carer.

Trees are to be ‘soft felled’ by the operator and when deemed safe, the supervising ecologist or wildlife carer shall inspect all hollows for fauna. All felled habitat trees are to remain insitu on the ground for at least one night before being stockpiled for processing”. Lengths cut from the trees shall be in one or two metre sections, in a manner that will preserve the hollows with each section inspected by the supervising ecologist or wildlife carer.

- Retention of Trees and Native Vegetation

All reasonable measures shall be undertaken to protect native vegetation on, and adjoining the site, that shall be retained from damage during construction. Such measures shall include, but not be limited to:

- maintaining exclusion fencing around vegetation that adjoins the construction area to minimise damage to vegetation that shall be retained;

- prohibiting compaction and the placement of fill within five metres of trees and native vegetation that shall be retained;

- keeping all vehicles, construction materials and refuse within areas approved for buildings, structures, access ways and car parks;

- limiting the number of access points;

- salvaging useable trees and shrubs which are felled for re-use, either in log form, or as woodchip mulch for erosion control and/or site rehabilitation. Non-salvageable material such as roots and stumps shall only be disposed of at an approved site;

- notifying all contractors, sub-contractors, and personnel of vegetation protection requirements of this condition.

A separate application shall be made to Council in accordance with the guidelines referenced above for the removal of any other trees or native vegetation. This includes application for the removal of any understorey vegetation or the stripping of ground cover vegetation that is outside those areas approved for construction.

- Vegetation Management Plan and Implementation

Implementation of the VFMP for the Development estate and the VFMP for Reserves and the interface between development and conservation lands shall commence immediately upon any construction work commencing and shall be carried out in accordance with the approved schedule of works in relation to each VFMP.

- Virgin Excavated Natural Material

Any excavated fill material transported to the site is to satisfy relevant guidelines under the Protection of the Environment Operations Act 1997 and the Contaminated Land Management Act 1997.

The applicant needs to substantiate that only waste virgin excavated natural material (VENM) (eg clay, gravel sand, soil and rock) is accepted as fill that:

- is not mixed with any other waste;

- has been excavated from areas that are not contaminated, as the result of industrial, commercial, mining or agricultural activities, with manufacture chemicals;

- does not contain sulphidic ores or soils; or

- consists of excavated natural materials that meet such criteria as may be approved by the NSW Environment Protection Authority.

Documentation is to be maintained by the property owner detailing the various locations and placement of VENM at the site, and details of the material including its origin, date and time of importation and quantities, so as to provide and investigative trail should an instance of contamination be detected at the site or complaint received.

Conditions to be satisfied prior to the issue of a Subdivision Certificate

The person having the benefit of the consent shall comply with each of the following conditions prior to the issue of a Subdivision Certificate.

- Dedication of Lots as Reserve

The lots identified as ‘Reserve’ on the approved plan of subdivision shall be dedicated to Council as public reserve or drainage reserve, whichever is applicable, at no cost to Council. The dedication shall take place at the time of registration of the Final Plan of Subdivision.

The proposed reserves shall be cleared of all rubbish, noxious plants, weeds, exotic plants and hazardous trees, not be subject to mine subsidence risk and be landscaped to the satisfaction of Council prior to the dedication of the lots.

- Gross Pollutant Trap

All works associated with the Gross Pollutant Trap shall be completed in accordance with the approved design. Prior to the handover of any Gross Pollutant Traps (GPT) to Council, the GPT shall be inspected and maintained in Council’s presence as a means of providing Council’s maintenance personnel with an induction on the maintenance requirements of the device.

- Water Quality Control Facilities

A bond or bank guarantee shall be submitted to Council for the outstanding works on the Water Quality Control Facility and for two years maintenance of the facility. The bank guarantee shall be released no less than two years after the completion of the facility and establishment of landscaping.

Prior to the release of the bank guarantee a handover inspection checklist (see SQID Guidelines) shall be submitted to Council and all landscaping shall be established in accordance with the approved plan to Council’s satisfaction.

- Water Quality Control Monitoring and rectification

Water quality monitoring shall be undertaken in accordance with the Middle Camp Development Project Water Quality and Hydrologic Monitoring Plan by SMEC.  If this monitoring highlights the water quality control facilities are meeting performance goals suitable rectification works shall be proposed and undertaken to the satisfaction of Council.

- Service of Public Utilities

A letter of compliance from each service authority and service company shall be submitted to Council prior to the issue of a Subdivision Certificate. The letters shall confirm that the relevant service is available to all lots.

If the development is located within an area where NBN services are available, a letter of compliance from the NBN shall be required for all subdivisions.

If reticulated gas is not available for connection, communication with the local gas authority that confirms this is the case shall be provided to Council.

Note: Applications for two lot or dual occupancy subdivisions shall not require letters of compliance to be submitted to Council from Ausgrid or Telstra.

- Dilapidation Survey Report

A final dilapidation survey report shall be prepared at the completion of the works to ascertain if any structural or cosmetic damage has occurred to the properties or infrastructure specified in the earlier report. A copy of the report shall be submitted to Council prior to the issue of the Subdivision Certificate.

Any damage identified in the dilapidation survey report shall be repaired prior to the issue of the Subdivision Certificate.

- Disposal of Stormwater to a Watercourse or Council Easement

An easement for drainage shall be created over all stormwater works that impact on a private property. The easement shall identify the properties benefitted and burdened. Council shall be a party benefitted if the stormwater system carries any stormwater from a public area. Council shall be identified as the party that can release, vary or modify the easement.

The easement shall be created prior to, or at the time of registration of the Final Plan of Subdivision.

- Interallotment Drainage (Engineering Plans)

An easement for drainage shall be created over all interallotment drainage pipelines. The easement shall identify the properties benefitted and burdened.

Council shall be identified as the party that can release, vary or modify the easement.

The easement shall be created prior to, or at the time of registration of the Final Plan of Subdivision.

- Provision of Council Easements

Easements for drainage shall be created in favour of Council at the locations:

- shown on an approved copy of the Subdivision Works Certificate plans; or

- indicated in red on an approved copy of the Subdivision Works Certificate plans; and

- over any stormwater pipeline that carries stormwater from a public area.

The easement shall have a minimum width of three metres or the width of the 100 year flow path, whichever is greater. The easement shall benefit Council.

Council shall be identified as the party that can release, vary or modify the easement.

The easement shall be created prior to, or at the time of registration of the Final Plan of Subdivision.

- Dedication of Roads

The final Plan of Subdivision shall make provision for the proposed new roads to be dedicated to Council. The dedication shall take place at no cost to Council.

All public roads that are to be dedicated shall be fully constructed in accordance with the standards identified in this consent.

- Dedication of Road Widening

The final Plan of Subdivision shall make provision for the dedication of the land for road widening as shown on the stamped approved plan of subdivision. The dedication shall take place at no cost to Council.

- Fix Damage Caused by Construction Work

Any damage or injury to a public road, utility services, street trees, stormwater drainage or associated infrastructure caused as a consequence of the development works shall be repaired as close as possible to its original condition.

It is the developer’s responsibility to prove that damage was pre-existing or not caused by the development works.

- Works as Executed Plan

An electronic copy of the Works as Executed Plans, certified by the Consulting Civil Engineer or Registered Surveyor supervising the works shall be supplied to Council.

Where applicable a Registered Surveyor's Certificate certifying that all pipes have been laid within the easements shown on the Final Plan of Subdivision shall also be submitted.

The Works as Executed Plan shall, in addition to construction details, show limits and depths of filling, locations of service conduits and street names.

- Erection of Street Signs

New street name signs shall be supplied and erected in accordance with the requirements of Council's standard design requirements. All private roads shall be clearly signposted to indicate that they are private roads and not public roads.

- Easement for Support

An easement for support shall be created on the Final Plan of Subdivision submitted to Council for all fill embankments that extend into lots if the side slopes are steeper than one in three and such embankments are in excess of one metre in height.

- Submit Road Names for Approval

Proposed new road names shall be submitted to Council for approval.

Council cannot release the Subdivision Certificate unless the proposed public roads have been named in accordance with Clause 162 of the Roads Act 1993. The Roads Act requires that the Geographical Names Board be given at least one month’s notice of the proposed names.

- Bushfire Safety Authority from Rural Fire Service

All the requirements contained in the Bushfire Safety Authority issued by the NSW Rural Fire Service shall be incorporated into the Final Plan of Subdivision and 88B Instrument for the subdivision.

- Earthworks Standards

A report prepared by a suitably experienced Geotechnical Consultant shall be submitted that certifies that all earthworks and filling have been completed in accordance with the requirements of Australian Standard AS 3798-2007 Guidelines on Earthworks for Commercial and Residential Developments. The report shall contain a plan showing the location, depth and classification of all filling in relation to the proposed new lot boundaries.

- Site Classification of Lots

A suitably experienced Geotechnical Consultant shall determine the site classification of each proposed lot in accordance with AS 2870-2011 (as revised). A report setting out the site classifications for each lot shall be provided to Council.

- Demolition or Relocation of Structure

Demolition work, as defined within the Work Health and Safety Regulation 2017, shall be undertaken by a licensed contractor.

All demolition work shall be undertaken in accordance with AS 2601-2001 – Demolition of Structures.

- Final Plan Submission

An application for a Subdivision Certificate accompanied by an original copy of the Final Plan of Subdivision and Deposited Plan Administration Sheet shall be submitted to Council. The location of all buildings and/or other permanent improvements shall be indicated on one additional plan.

When all conditions of the Development Consent have been satisfied the Subdivision Certificate may be issued.

- House Numbering

A minimum of four weeks prior to lodgement of the Subdivision Certificate with Council, the person having the benefit of the consent shall provide a draft Final Plan of Subdivision to Council’s Land Information section by email to enar@lakemac.nsw.gov.au. Council shall then provide house numbering for the lots within the subdivision for inclusion on the Survey Plan in accordance with Clause 60 of the Surveying and Spatial Information Regulation 2012.

- 88B Instrument

An instrument under Section 88B of the Conveyancing Act shall be submitted to Council. The 88B Instrument shall set out terms of easements and/or restrictions as to user as may be required by conditions of this consent. Council shall be the party empowered to release, vary or modify those (and only those) easements and/or restrictions required by conditions of this development consent.

- Compliance Certificate for Works

All construction works required for the subdivision shall be completed and a Compliance Certificate shall be obtained for these works. The Compliance Certificate shall certify that all construction works and associated development have been constructed in accordance with this Development Consent, the Subdivision Works Certificate and all other standards specified in this consent.

- Section 50 Certificate

A certificate of compliance under Section 50 of the Hunter Water Act 1991 for this development shall be submitted to Council.

Advice: Council does not forward notification of the subdivision approval to the Hunter Water Corporation. It is the responsibility of the person having the benefit of the consent to make all pertinent arrangements with the Hunter Water Corporation.

- Subsidence Advisory NSW Concurrence

The development shall be undertaken in strict compliance with the approval granted by Subsidence Advisory NSW. A copy of the approval is attached to this consent.

- Ausgrid Easements

Ausgrid’s requirements for the provision of easements and sites for electricity infrastructure shall be identified and complied with.

The location of easements and sites for electricity infrastructure shall be identified on the Final Plan of Subdivision and associated Section 88B Instrument.

A letter of concurrence from Ausgrid shall be provided to confirm that all necessary electrical infrastructure has been supplied and is operational.

- Application for Subdivision Certificate

An application for a Subdivision Certificate shall be submitted to Council. The following fee shall apply for the Subdivision Certificate application.

| Subdivision Certificate | $155.00/lot (min fee $430.00) | Plus $85 Archival Fee | (inc GST) |
| --- | --- | --- | --- |

Applications for this certificate shall be lodged on the approved application form and be accompanied by the appropriate fee.

The above fees are current for the 2021/2022 financial year and are subject to change each financial year without notice. Confirmation of the relevant fee shall be obtained from Council prior to the lodgement of any application.

- Heritage Interpretation

The approved site heritage interpretation must be implemented to the satisfaction of Lake Macquarie City Council’s Heritage Planner.

- No Asset Protection Zones located on Road, Public or Drainage Reserves

No asset protection zones (APZ) shall be located on land to be dedicated to Council.  Where these areas are indicated in the bushfire threat assessment as servicing the function of an APZ, suitable landscaping shall be installed such that once established the vegetation of that area will not exceed the relevant fuel levels for an APZ.

- Compliance with Approved Staging Plan

The agreed outcomes identified in the approved Staging Plan by the Department of Planning shall be complied with for the relevant stage.

In summary: -

- Heritage Walkway

  - Construction of 1.65km of the walkway (through Lot 1, 2 and 4 DP 1180181) to be complete prior to the release of the Subdivision Certificate for the 100th lot.

  - Construction of 0.35km of the walkway (through Lot 3 DP 1180181) to be complete prior to the release of the Subdivision Certificate for the 150th lot.

  - $440,000 contribution to be paid to Council prior to 150th lot for recreation facilities in the Catherine Hill Bay area – ideally for the extension of the heritage walkway over lot 7 DP 1180181

  - Suitable easements or land dedication shall be established prior to the construction of the heritage pathway over lot 4 DP 1180181.

- Walkways / Trail

  - $500,000 to be provided to Council for the provision of walking trails in the Catherine Hill Bay area and / or the adjacent National Park.

- Employment Generation

  - $5,000 to be contributed to Council to go toward employment opportunities in the Swansea area – Prior to release of first lot.

- Sustainability initiatives

  - $444,000 shall be used to promote sustainability initiatives.  The content and implementation of this of initiative program shall be agreed to by the State prior to the release of the first Subdivision Certificate.

- Aboriginal Community

  - $25,000 shall be used to establish scholarships for archaeology students for the Aboriginal community.  Evidence of the establishment of the scholarships shall be produced prior to the release of each Subdivision Certificate.

- State Infrastructure Contributions

  - The intersection of Flowers Drive and the Pacific Highway shall be upgraded to the satisfaction of TfNSW prior to the release of the Subdivision Certificate that creates the first residential lot.

  - The Emergency Services Contribution shall be paid to the State in accordance with the VPA prior to the release of the Subdivision Certificate that creates the first residential lot.

- Park / Reserves Management

  - The Heritage Walkway, Linear Park and Gateway Park are to be constructed and landscaped to the satisfaction of Council with their dedication with the respective registration of the accompanying subdivision stage.

  - Lemon Tree and Workshop Park are to be owned, managed and maintained by the owner.  A Plan of Management shall be prepared prior to the release of the Subdivision certificate for the fourth construction stage.

- Landscaping Works

All landscaping works shall be completed in accordance with the approved Landscape Plan. Correspondence shall be provided from a recognised landscaping professional, that confirms that the landscaping works have been completed in accordance with the approved plan.

All landscaping works shall be maintained for a period of 24 months.

The person having the benefit of the consent shall lodge a cash bond or Bank Guarantee with Council. The bond or guarantee shall be to the value determined in accordance with the Subdivision Bonds and Guarantees Policy and shall have regard to the value of the capital of the landscaping works and two years maintenance (the value of the bank guarantee or bond shall be determined in consultation with Council).

The monies shall be released 24 months after planting and when Council is satisfied that the landscaping has established.

- Site Auditor

An independent Site Auditor shall provide validation that the site has been satisfactorily remediated from contamination and is suitable for the indented use of the site for residential purposes.

Where contaminated material has been contained at depth on the proposed lots, suitable covenants shall be placed on the relevant lots that identify the nature and depth of the contaminants and any appropriate restrictions on the use of the land.  Noting that no contaminated material is to remain within any proposed public land such as road, public or drainage reserves.

- 88B Instrument – Built Form

An instrument under Section 88B of the Conveyancing Act shall be submitted to Council. The 88B Instrument describe the requirement that future dwellings with the development are to be consistent with the approved Urban Design Guidelines in relation to the architectural, dwelling typology and materials controls within the Guidelines.  The 88B instrument shall also describe those lots that are restricted to single story construction in the southern portion of Hamlet B.

The terms of the 88B instrument shall be to the satisfaction of Council and Council shall be the party empowered to release, vary or modify those (and only those) easements and/or restrictions required by conditions of this development consent.

- Vegetation Management Plan and Implementation (Reserves and interface between development and conservation lands)

Written approval from Council’s Development Planner Flora and Fauna shall be submitted to the Certifying Authority demonstrating that VFMP outcomes, including the VFMP works schedule have been met, prior to the issue of the Final Certificate.

Operational Conditions

The person having the benefit of the consent shall comply with each of the following conditions during the operation of the development.

- Vegetation Management Plan and Implementation (Reserves and interface between development and conservation lands)

Annual monitoring statements shall be provided to Council’s Development Planner Flora and Fauna verifying compliance with the VFMP. Outcomes of the VFMP shall be maintained in perpetuity.