
“Appendix 1” to Section 4.15 Assessment Report - DA/741/2019
DRAFT CONDITIONS OF CONSENT

Upon the signature of the applicable delegate the conditions in this Appendix will form the conditions of development consent.

	Development Consent No.:
	DA/741/2019

	Property Address:
	Lot 2 DP 498, Lot 3 DP 498, Lot 5 DP 498, Lot 6 DP 498, Lot 7 DP 498, Lot 8 DP 498, Lot 9 DP 498, Lot 11 DP 498, Lot 12 DP 498, Lot 14 DP 498, Lot 4 DP 68819, Lot 1 DP 128239, Lot 1 DP 301995, Lot 2 DP 301995, Lot 5 Sec 9 DP 758788, Lot 6 Sec 9 DP 758...

	
	Our Lady of Mercy College, 2-6 Victoria Road, PARRAMATTA  NSW  2150


General Matters
PA0001
# Approved plans and supporting documentation
1. The development is to be carried out in accordance with the following plans endorsed with Council’s Stamp as well as the documentation listed below, except where amended by other conditions of this consent and/or any plan annotations:

Architectural Drawings prepared by Mayoh Architects

	Drawing/ Plan No.
	Issue
	Plan Title
	Dated

	A000
	C
	Cover Sheet
	15/04/2020

	A001
	B
	Campus Survey Plan
	22/11/2019

	A002
	B
	Site Survey Plan
	22/11/2019

	A003
	D
	Existing Campus Plan
	22/11/2019

	A004
	D
	Proposed Campus Plan
	22/11/2019

	A005
	C
	Site Analysis Plan
	22/11/2019

	A006
	C
	Existing Site Photos
	22/11/2019

	A010
	B
	Existing Ground Floor Plan
	22/11/2019

	A011
	B
	Existing First Floor Plan
	22/11/2019

	A012
	B
	Existing Second Floor Plan
	22/11/2019

	A013
	B
	Existing Third Floor Plan
	22/11/2019

	A014
	B
	Existing Roof Plan
	22/11/2019

	A050
	C
	Demolition – Ground Floor
	22/11/2019

	A051
	D
	Demolition – First Floor
	22/11/2019

	A052
	D
	Demolition – Second Floor
	22/11/2019

	A053
	C
	Demolition – Third Floor
	22/11/2019

	A054
	C
	Demolition – Roof Plan
	22/11/2019

	A085
	B
	Existing Site Plan
	22/11/2019

	A090
	F
	Proposed Site Plan
	22/11/2019

	A099
	H
	Proposed Basement Plan
	22/11/2019

	A100
	P
	Proposed Ground Floor Plan
	15/04/2020

	A101
	M
	Proposed First Floor Plan
	15/04/2020

	A102
	M
	Proposed Second Floor Plan
	15/04/2020

	A103
	M
	Proposed Third Floor Plan
	15/04/2020

	A104
	G
	Proposed Roof Plan
	15/04/2020

	A150
	H
	Proposed Elevations – North and South
	15/04/2020

	A151
	H
	Proposed Elevations – West
	15/04/2020

	A152
	C
	Existing Elevations – North and South
	22/11/2019

	A153
	C
	Existing Elevations – West
	22/11/2019

	A155
	G
	External Finishes
	15/04/2020

	A160
	L
	Sections AA and BB
	15/04/2020

	A800
	C
	3D Imagery
	15/04/2020


Civil Drawings/Stormwater prepared by ACOR Consultants 
	Drawing/ Plan No.
	Issue
	Plan Title
	Dated

	C1.01
	A
	Cover sheet, notes and legends

Soil erosion and 
	20/11/2019

	C3.01
	A
	General arrangement plan


	20/11/2019

	C5.01
	A
	Sediment control plan
	21/11/2019


Landscape Drawings prepared by Place Design Group (Project No. 2519061)

	Drawing/ Plan No.
	Issue
	Plan Title
	Dated

	3
	02
	Extent of works
	09/04/2020

	4
	02
	Courtyard - plan
	09/04/2020

	5
	02
	Courtyard - section
	09/04/2020

	6
	02
	Courtyard-precedents
	09/04/2020

	7
	02
	Collaboration space- level 1 - plan
	09/04/2020

	8
	02
	Collaboration space - level 1 - precedent images
	09/04/2020

	9
	02
	Collaboration space - level 2 - plan
	09/04/2020

	10
	02
	Collaboration space - level 2 - precedent images
	09/04/2020

	11
	02
	Roof top - level 3 - plan and precedent images
	09/04/2020

	12
	02
	Typical planting palette - trees
	09/04/2020

	13
	02
	Typical planting palette - external
	09/04/2020

	14
	02
	Typical planting palette - atrium
	09/04/2020

	15
	02
	Typical planting palette - pot planters
	09/04/2020

	16
	02
	Landscape details
	09/04/2020

	17
	02
	Materials palette
	09/04/2020

	18
	02
	Typical maintenance schedule


	09/04/2020


Specialist Reports

	Document
	Ref No.
	Issue
	Prepared By
	Dated

	Statement of Environmental Effects
	· 
	· 
	SJB Planning
	December 2019

	Access Report
	9613
	1.0
	AED Group
	22/11/2019

	Aboricultural Assessment Report
	· 
	· 
	Advanced Arborist Reporting
	29/10/2019

	Fire Engineering Report
	F2680
	02
	AED Group
	13/11/2019

	BCA Report
	9613
	4.0
	AED Group
	22/11/2019

	Operational Plan of Management
	· 
	· 
	Our Lady of Mercy College
	undated

	Statement of Heritage Impact
	· 
	· 
	Hector Abrahams Architects
	21/11/2019

	Traffic and Transport Impact Statement
	· 
	· 
	TSA
	22/11/2019

	Waste Management Plan
	· 
	· 
	Mayoh Architects
	22/11/2019


Note:
In the event of any inconsistency between the architectural plan(s) and the landscape plan(s) and/or stormwater disposal plan(s) (if applicable), the architectural plan(s) shall prevail to the extent of the inconsistency.

Reason:
To ensure the work is carried out in accordance with the approved plans.

ECA0001
Hazardous/intractable waste disposed legislation
2. Hazardous or intractable wastes arising from the demolition process shall be removed and disposed of in accordance with the requirements of Safework NSW and the EPA, and with the provisions of:

a) Work Health and Safety Act 2011;

b) NSW Protection Of the Environment Operations Act 1997 (NSW); and

c) NSW Environment Protection Authority (EPA) Waste Classification Guidelines.


Reason:
To ensure that the land is suitable for the proposed development and any contaminating material required to be removed from the property is removed in accordance with the prescribed manner.

PANSC
Non-standard - General Matters
3. Building Plan Approval

The approved plans must be submitted to the Sydney Water Tap in™ online service to determine whether the development will affect any Sydney Water sewer or water main, stormwater drains and/or easement, and if further requirements need to be met.

The Sydney Water Tap in™ online self-service replaces our Quick Check Agents as of 30 November 2015.

The Tap in™ service provides 24/7 access to a range of services, including:

· building plan approvals

· connection and disconnection approvals

· diagrams

· trade waste approvals

· pressure information

· water meter installations

· pressure boosting and pump approvals

· changes to an existing service or asset, e.g. relocating or moving an asset.

Sydney Water's Tap in™ online service is available at: https://www.sydneywater.com.au/SW/plumbing-buildingdeveloping/building/sydney-water-tap-in/index.hlm

Reason:
To comply with Sydney Water requirements.
PANSC
Non-standard - General Matters
4. Prior to the demolition, the building is to be recorded in accordance with the NSW Heritage Branch of Department of Planning guidelines for Recording of Heritage Items. The details of these guidelines can be found at: http://www.heritage.nsw.gov.au/docs/info_photographicrecording2006.pdf 

Reason: To provide a historical record of heritage significant works on the site for archival purposes.
PA0002
Building work in compliance with BCA
5. All building work must be carried out in accordance with the current provisions of the Building Code of Australia (National Construction Code).

Reason:
To comply with the Environmental Planning & Assessment Act 1979, as amended and the Environmental Planning & Assessment Regulation 2000.
PA0003
Construction Certificate
6. Prior to commencement of any construction works associated with the approved development (including excavation if applicable), it is mandatory to obtain a Construction Certificate. Plans, specifications and relevant documentation accompanying the Construction Certificate must include any requirements imposed by conditions of this Development Consent. 

Reason:
To ensure compliance with legislative requirements.
PA0004
No encroachment on Council and/or Adjoining proper
7. The development must be constructed within the confines of the property boundary. No portion of the proposed structure, including footings/slabs, gates and doors during opening and closing operations must encroach upon Council’s footpath area or the boundaries of the adjacent properties.

Reason:
To ensure no injury is caused to persons and the building is erected in accordance with the approval granted within the boundaries of the site.
PA0007
Demolition work carried out in accordance with Aus
8. Demolition work must be carried out in accordance with Australian Standard 2601-2001 - Demolition of Structures and the requirements of the NSW WorkCover Authority. 

Reason:
To ensure appropriate demolition practices occur.
PA0011
#Demolition of Buildings
9. Approval is granted for the demolition as shown on the approved demolition plan, subject to compliance with the following:-

(a) Demolition is to be carried out in accordance with the applicable provisions of Australian Standard AS2601-2001 - Demolition of Structures. 

Note:       Developers are reminded that WorkCover requires that all plant and equipment used in demolition work must comply with the relevant Australian Standards and manufacturer specifications.

(b) The developer is to notify owners and occupiers of premises on either side, opposite and at the rear of the development site 5 working days prior to demolition commencing. Such notification is to be a clearly written on A4 size paper giving the date demolition will commence and is to be placed in the letterbox of every premises (including every residential flat or unit, if any). The demolition must not commence prior to the date stated in the notification.

(c) 5 working days (i.e., Monday to Friday with the exclusion of Public Holidays) notice in writing is to be given to City of Parramatta for inspection of the site prior to the commencement of works. Such written notice is to include the date when demolition will commence and details of the name, address, business hours, contact telephone number and licence number of the demolisher. Works are not to commence prior to Council’s inspection and works must also not commence prior to the commencement date nominated in the written notice.

(d) On the first day of demolition, work is not to commence until City of Parramatta has inspected the site. Should the building to be demolished be found to be wholly or partly clad with asbestos cement, approval to commence demolition will not be given until Council is satisfied that all measures are in place so as to comply with Work Cover’s document “Your Guide to Working with Asbestos”, and demolition works must at all times comply with its requirements.

(e) On demolition sites where buildings to be demolished contain asbestos cement, a standard commercially manufactured sign containing the words “DANGER ASBESTOS REMOVAL IN PROGRESS” measuring not less than 400mm x 300mm is to be erected in a prominent visible position on the site to the satisfaction of Council’s officers The sign is to be erected prior to demolition work commencing and is to remain in place until such time as all asbestos cement has been removed from the site to an approved waste facility. This condition is imposed for the purpose of worker and public safety and to ensure compliance with Clause 259(2)(c) of the Occupational Health and Safety Regulation 2001

(f) Demolition must not commence until all trees required to be retained are protected in accordance with the conditions detailed under “Prior to Works Commencing” in this Consent.

(g)  All previously connected services are to be appropriately disconnected as part of the demolition works. The applicant is obliged to consult with the various service authorities regarding their requirements for the disconnection of services.

(h) Demolition works involving the removal and disposal of asbestos cement in excess of 10 square meters, must only be undertaken by contractors who hold a current WorkCover “Demolition Licence” and a current WorkCover “Class 2 (Restricted) Asbestos Licence”.

(i) Demolition is to be completed within 5 days of commencement.

(j)  Demolition works are restricted to Monday to Friday between the hours of 7.00am to 5.00pm. No demolition works are to be undertaken on Saturdays, Sundays or Public Holidays.

(k) 1.8m high Protective fencing is to be installed to prevent public access to the site.

(l) Occupation of any part of the footpath or road at or above (carrying out work, storage of building materials and the like) during construction of the development shall require a Road Occupancy Permit from Council. The applicant is to be required to submit an application for a Road Occupancy Permit through Council’s Traffic and Transport Services, prior to carrying out the construction/restoration works. 

(m) Oversize vehicles using local roads require Council’s approval. The applicant is to be required to submit an application for an Oversize Vehicle Access Permit through Council’s Traffic and Transport Services, prior to driving through local roads within Parramatta LGA. 

(n) All asbestos laden waste, including asbestos cement flat and corrugated sheets must be disposed of at a tipping facility licensed by the Environment Protection Authority (EPA).

(o) Before demolition works begin, adequate toilet facilities are to be provided.

(p) After completion, the applicant must notify City of Parramatta within 7 days to assess the site and ensure compliance with AS2601-2001 – Demolition of Structures.

(q) Within 14 days of completion of demolition, the applicant must submit to Council: 

(i)  
An asbestos clearance certificate issued by a suitably qualified person if asbestos was removed from the site; and 

(ii)  
A signed statement verifying that demolition work and the recycling of materials was undertaken in accordance with the Waste Management Plan approved with this consent. In reviewing such documentation Council will require the provision of original.

(iii) Payment of fees in accordance with Council’s current schedule of fees and charges for inspection by Parramatta Council of the demolition site prior to commencement of any demolition works and after the completion of the demolition works.

Reason:
To protect the amenity of the area.

Prior to the issue of a Construction Certificate

(Note:
Some conditions contained in other sections of this consent (including prior to occupation/use commencing) may need to be considered when preparing detailed drawings/specifications for the Construction Certificate.)

TB0002
#Bicycle parking condition
10. 12 bicycle spaces/racks are to be provided on-site and used accordingly.  The bicycle storage/racks are to comply with AS 2890.3-2015. Details are to be illustrated on plans submitted with the construction certificate. 

Reason:
To comply with Council’s parking requirements.

TBNSC
Non-standard - Prior to the issue of a CC
11. Prior to the issue of the relevant construction certificate, the applicant shall submit an Operational Traffic & Parking Management Plan, as nominated in the Traffic and Transport Impact Statement report by TSA dated 22 November 2019, to the satisfaction of Council’s Traffic and Transport Manager. The Plan must provide operational traffic and pedestrian management measures in order to ensure that on-site and off-site vehicular and pedestrian safety is maximised.
Reason:
To ensure compliance with the Parramatta DCP 2011 and reduce kerbside stopping reliance.
DB0001
Stormwater Disposal
12. All roof water and surface water is to be connected to an operable drainage system. Details are to be shown on the plans and documentation accompanying the application for a Construction Certificate. The final drainage plans prepared and submitted for approval with the Construction Certificate application shall be generally based on the following Concept Drainage Plans approved with the DA and the additional details requested below:

I. Cover Sheet, Notes and Legends, Drawing No. C1.01, Issue A, dated 20.11.19, prepared by ACOR Consultants Pty Ltd.

II. General Arrangement Plan, Drawing No. C3.01, Issue B, dated 21.11.19, prepared by ACOR Consultants Pty Ltd.

III. Soil Erosion and Sediment Control Plan, Drawing No. C5.01, Issue A, dated 20.11.19, prepared by ACOR Consultants Pty Ltd.

         Appropriate provisions shall be made, as necessary to collect and to dispose the ground water seepages from the basement storage area. Adequate subsoil drainage system shall be incorporated with the drainage deposal system. 

         Details of how the roof water is connected into the in ground Rainwater Tanks shall be included with the pipe connections, in the final drawings, including the overflow pipe details from the rainwater tanks. 


Reason:
To ensure satisfactory stormwater disposal.

DB0002
Retaining walls
13. If no retaining walls are marked on the approved plans no approval is granted as part of this approval for the construction of any retaining wall that is greater than 600mm in height or within 900mm of any property boundary.

The provision of retaining walls along common boundary lines shall not impact on neighbouring properties. If impact upon neighbouring properties (including fences) is anticipated, then written approval from the affected neighbour shall be obtained and submitted to the certifying authority prior commencement of the works.

Structural details, certified by a practicing structural engineer, shall accompany the application for a Construction Certificate for assessment and approval by the certifying authority.


Reason:   To minimise impact on adjoining properties.
DB0003
Sydney Water Quick check
14. A building plan approval must be obtained from Sydney Water Tap in™ to ensure that the approved development will not impact Sydney Water infrastructure.

A copy of the building plan approval receipt from Sydney Water Tap in™ must be submitted to the Principal Certifying Authority upon request prior to works commencing.

Please refer to the website http://www.sydneywater.com.au/tapin/index.htm, Sydney Water Tap in™, or telephone 13 20 92.

Reason:
To ensure the requirements of Sydney Water have been complied with.

DB0004
Dial Before you Dig Service
15. Prior to any excavation on or near the subject site the person/s having benefit of this consent are required to contact the NSW Dial Before You Dig Service (NDBYD) on 1100 to receive written confirmation from NDBYD that the proposed excavation will not conflict with any underground utility services. The person/s having the benefit of this consent are required to forward the written confirmation from NDBYD to their Principal Certifying Authority (PCA) prior to any excavation occurring.

Reason:
To ensure Council’s assets are not damaged.

DB0022
Support for Council Rds, footpath,drainage reserv.
16. Council property adjoining the construction site must be fully supported at all times during all demolition, excavation and construction works. Details of any required shoring, propping and anchoring devices adjoining Council property, are to be prepared by a qualified structural or geotechnical engineer. These details must accompany an application for a Construction Certificate and be to the satisfaction of the Principal Certifying Authority (PCA). A copy of these details must be forwarded to Council prior to any work being commenced. 


Backfilling of excavations adjoining Council property or any void remaining at the completion of the construction between the building and Council property must be fully compacted prior to the completion of works. 


Reason:

To protect Council’s infrastructure.

PB0002
Long Service Levy payment for Constr. over $25,000
17. The Construction Certificate is not to be issued unless the Certifying Authority is satisfied the required levy payable, under Section 34 of the Building and Construction Industry Long Service Payments Act 1986, has been paid. 

Reason:
To ensure that the levy is paid.
PB0020
#Parra Develop Contrib. Plan – Outside City Centre
18. A monetary contribution comprising $113,878.45 is payable to City of Parramatta Council in accordance with Section 7.12 of the Environmental Planning and Assessment Act 1979 and the Parramatta Section 94A Development Contributions Plan (Amendment No. 5). Payment must be by EFTPOS, bank cheque or credit card only. 
The contribution is to be paid to Council prior to the issue of a construction certificate. 
The contribution levy is subject to indexation on a quarterly basis in accordance with movements in the Consumer Price Index (All Groups Index) for Sydney issued by the Australian Statistician. At the time of payment, the contribution levy may have been the subject of indexation. 

Parramatta Section 94A Development Contributions Plan (Amendment No. 5) can be viewed on Council’s website at: https://www.cityofparramatta.nsw.gov.au/business-development/planning/development-contributions
Reason:   To comply with legislative requirements and to provide for the increased demand for public amenities and services resulting from the development.

PB0024
Disabled access for commercial developments
19. Access and services for people with disabilities shall be provided to the ‘affected part’ of the building in accordance with the requirements of the Access to Premises Standard 2010 and the National Construction Code 2013. Detailed plans, documentation and specification must accompany the application for a Construction Certification to the satisfaction of the Certifying Authority. 

Reason:
To ensure the provision of equitable and dignified access for all people in accordance with disability discrimination legislation and relevant Australian Standards.
PB0029
Environmental Enforcement Service Charge - All DAs
20. An Environmental Enforcement Service Charge must be paid to Council prior to the issue of a Construction Certificate. The fee will be in accordance with Council’s adopted ‘Fees and Charges’ at the time of payment. 

Note:
Council’s Customer Service Team can advise of the current fee and can be contacted on 9806 5524.

Reason:
To comply with Council’s adopted Fees and Charges Document and to ensure compliance with conditions of consent.
PB0030
Infrastructure & Restoration Adm. fee for all DAs
21. An Infrastructure and Restoration Administration Fee must be paid to Council prior to the issue of a Construction Certificate. 

The fee will be in accordance with Councils adopted ‘Fees and Charges’ at the time of payment. 

Note:
Council’s Customer Service Team can advise of the current fee and can be contacted on 9806 5524.

Reason:
To comply with Council’s adopted Fees and Charges Document and to ensure compliance with conditions of consent.
PB0037
#Security Bonds (multi-unit and above)
22. In accordance with Section 80A(6)(a) of the Environmental Planning and Assessment Act 1979, security bonds payable to Council for the protection of the adjacent road pavement and public assets during construction works. The bond(s) are to be lodged with Council prior to the issue of any application/approval associated with the allotment, (being a Hoarding application, Construction Certificate) and prior to any demolition works being carried out where a Construction Certificate is not required.

The bond may be paid, by EFTPOS, bank cheque, or be an unconditional bank guarantee.

Should a bank guarantee be lodged it must:

(a) Have no expiry date;
(b) Be forwarded directly from the issuing bank with a cover letter that refers to Development Consent DA/741/2019;
(c) Specifically reference the items and amounts being guaranteed. If a single bank guarantee is submitted for multiple items it must be itemised.

Should it become necessary for Council to uplift the bank guarantee, notice in writing will be forwarded to the applicant fourteen days prior to such action being taken. No bank guarantee will be accepted that has been issued directly by the applicant.

Bonds shall be provided as follows:
	Bond Type
	Amount

	Hoarding: $2,652-$10,609 per street frontage in current financial year.
	$2,652.00

	Nature Strip and Roadway: Applies to all developments with a cost greater than $25K and swimming pools regardless of cost (fee is per street frontage). See current Schedule of Fees and Charges.
	$25,750.00 (Ross Street) 


A dilapidation report is required to be prepared and submitted electronically to the City of Parramatta Council (council@cityofparramatta.nsw.gov.au) prior to any work or demolition commencing and with the payment of the bond/s. 

The dilapidation report is required to document/record any existing damage to kerbs, footpaths, roads, nature strips, street trees and furniture within street frontage/s bounding the site up to and including the centre of the road. 

Reason:
To safe guard the public assets of council and to ensure that these assets are repaired/maintained in a timely manner so as not to cause any disruption or possible accidents to the public.
Prior to Work Commencing

BC0001
Toilet facilities on site
23. Prior to work commencing, adequate toilet facilities are to be provided on the work site. 

Reason:
To ensure adequate toilet facilities are provided.
DC0001
Construction and Traffic Management Plan
24. Prior to the commencement of any works on site, the applicant must submit a Construction and Traffic Management Plan to the satisfaction of the Principle Certifying Authority. The following matters must be specifically addressed in the Plan:

(a) Construction Management Plan for the Site. A plan view of the entire site and frontage roadways indicating: 

(i) Dedicated construction site entrances and exits, controlled by a certified traffic controller, to safely manage pedestrians and construction related vehicles in the frontage roadways,

(ii) The locations of proposed Work Zones in the egress frontage roadways,

(iii) Location of any proposed crane standing areas,

(iv)  A dedicated unloading and loading point within the site for all construction vehicles, plant and deliveries,

(v) Material, plant and spoil bin storage areas within the site, where all materials are to be dropped off and collected, 

(vi) The provisions of an on-site parking area for employees, tradesperson and construction vehicles as far as possible. 

(vii) A detailed description and route map of the proposed route for vehicles involved in spoil removal, material delivery and machine floatage and a copy of this route is to be made available to all contractors. 

(viii) A detailed description of locations that will be used for layover for trucks waiting to access the construction site.

(b) Written concurrence from Council’s Traffic and Transport Services in relation to installation of a proposed ‘Works Zone’ restriction in the egress frontage roadways of the development site. 

Application fees and kerbside charges for 6 months (minimum) are to be paid in advance in accordance with the Council’s Fees and Charges. The ‘Works Zone’ restriction is to be installed by Council once the applicant notifies Council in writing of the commencement date (subject to approval through Parramatta Traffic Committee processes). Unused fees for kerbside charges are to be refunded once a written request to remove the restriction is received by Council. 

(c) Traffic Control Plan(s) for the site:

(i) All traffic control devices installed in the road reserve shall be in accordance with the NSW Transport Roads and Maritime Services publication ‘Traffic Control Worksite Manual’ and be designed by a person licensed to do so (minimum RMS ‘red card’ qualification) The main stages of the development requiring specific construction management measures are to be identified and specific traffic control measures identified for each,

(ii) Approval shall be obtained from City of Parramatta Council for any temporary road closures or crane use from public property.

(d) Where applicable, the plan must address the following:

(i)  Evidence of Roads and Maritime Services concurrence where construction access is provided directly or within 20 m of an Arterial Road, 

(ii)  
A schedule of site inductions shall be held on regular occasions and as determined necessary to ensure all new employees are aware of the construction management obligations. 

(iii) Minimising construction related traffic movements during school peak periods.

The Construction and Traffic Management Plan shall be prepared by a suitably qualified and experienced traffic consultant and be certified by this person as being in accordance with the requirements of the abovementioned documents and the requirements of this condition. 

Reason:
To ensure that appropriate measures have been considered during all phases of the construction process in a manner that maintains the environmental amenity and ensures the ongoing safety and protection of people.

DC0002
Road Opening Permits - DA’s involving drainage wrk
25. The applicant must apply for a road-opening permit where a new pipeline is proposed to be constructed within or across Council owned land. Additional road opening permits and fees may be necessary where connections to public utilities are required (e.g. telephone, electricity, sewer, water or gas). 

In addition, no drainage work can be carried out within the Council owned land without this permit being issued. A copy is required to be kept on site. 

Reason:
To protect Council’s assets throughout the development process.

DC0004
Geotechnical report
26. Prior to the commencement of any excavation works on site the applicant must submit, for approval by the Principal Certifying Authority (PCA), a geotechnical/civil engineering report which addresses (but is not limited to) the following:

(a) The type and extent of substrata formations. A minimum of 4 representative bore hole logs which are to provide a full description of all material from the ground surface to a minimum of 1.0m below the finished basement floor level. The report is to include the location and description of any anomalies encountered in the profile, and the surface and depth of the bore hole logs shall be to Australian Height Datum.
(b) Having regard to the findings of the bore hole testing, details of the appropriate method of excavation/shoring together with the proximity to adjacent property and structures can be ascertained. As a result potential vibration caused by the method of excavation and how it will impact on nearby footings/foundations must be established together with methods to ameliorate any impact.
(c) The proposed methods for temporary and permanent support required by the extent of excavation can be established.

(d) The impact on groundwater levels in relation to the basement structure.
(e) The drawdown effects if any on adjacent properties (including the road reserve), resulting from the basement excavation will have on groundwater together with the appropriate construction methods to be utilised in controlling groundwater. 

Where it is considered there is potential for the excavation to create a "dam" for natural groundwater flows, a groundwater drainage system must be designed to transfer groundwater through or under the proposed development. This design is to ensure there is no change in the range of the natural groundwater level fluctuations. Where an impediment to the natural flow path of groundwater results, artificial drains such as perimeter drains and through drainage may be utilised. 
(f) The recommendations resulting from the investigations are to demonstrate the works can be satisfactorily implemented. An implementation program is to be prepared along with a suitable monitoring program (where required) including control levels for vibration, shoring support, ground level and groundwater level movements during construction. 

The implementation program is to nominate suitable hold points for the various stages of the works in order verify the design intent before certification can be issued and before proceeding with subsequent stages. 

The geotechnical report must be prepared by a suitably qualified consulting geotechnical/hydrogeological engineer with demonstrated experience in such investigations and reporting. It is the responsibility of the engaged geotechnical specialist to undertake the appropriate investigations, reporting and specialist recommendations to ensure a reasonable level of protection to adjacent properties and structures both during and after construction. The report must contain site specific geotechnical recommendations and must specify the necessary hold/inspection points by relevant professionals as appropriate. The design principles for the geotechnical report are as follows:

(i)  
No ground settlement or movement is to be induced which is sufficient enough to cause an adverse impact to adjoining property and/or infrastructure.
(ii)  
No changes to the ground water level are to occur as a result of the development that is sufficient enough to cause an adverse impact to the surrounding property and infrastructure.
(iii) No changes to the ground water level are to occur during the construction of the development that is sufficient enough to cause an adverse impact to the surrounding property and infrastructure.
(iv) Vibration is to be minimised or eliminated to ensure no adverse impact on the surrounding property and infrastructure occurs, as a result of the construction of the development.
(v)  
Appropriate support and retention systems are to be recommended and suitable designs prepared to allow the proposed development to comply with these design principles.
(vi) An adverse impact can be assumed to be crack damage which would be classified as Category 2 or greater damage according to the classification given in Table Cl of AS 2870 - 1996.

Reason:
To ensure the ongoing safety and protection of property.
DC0006
Erosion and Sediment Control measures
27. Erosion and sediment control measures are to be installed in accordance with the publication ‘Urban Stormwater: Soils and Construction “The Blue Book” 2004 (4th edition) prior to the commencement of any demolition, excavation or construction works upon the site. These measures are to be maintained throughout the entire works.

Reason:
To ensure soil and water management controls are in place before site works commence.
DC0007
Site Maintenance
28. Prior to commencement of works and during construction works, the development site and any road verge immediately in front of the site must be maintained in a safe and tidy manner. In this regard the following must be undertaken:
(a) all existing buildings are to be secured and maintained to prevent unauthorised access and vandalism
(b) all site boundaries are to be secured and maintained to prevent unauthorised access to the site; 
(c) all general refuge and/or litter (inclusive of any uncollected mail/advertising material) is to be removed from the site on a fortnightly basis;
(d) the site is to be maintained clear of weeds; and
(e) all grassed areas are to be mowed on a monthly basis.

Reason:
To ensure public safety and maintenance of the amenity of the surrounding environment.
DC0009
Special Permits
29. Unless otherwise specifically approved in writing by Council, all works, processes, storage of materials, loading and unloading associated with the development are to occur entirely within the property boundaries. The applicant, owner or builder must apply for specific permits if the following activities are required seeking approval pursuant to Section 138 of the Roads Act 1993:

(a) On-street mobile plant:


E.g. Cranes, concrete pumps, cherry-pickers, etc. - restrictions apply to the hours of operation and the area where the operation will occur, etc. Separate permits are required for each occasion and each piece of equipment. It is the applicant’s, owner’s and builder’s responsibilities to take whatever steps are necessary to ensure the use of any equipment does not violate adjoining property owner’s rights. 
(b) Storage of building materials and building waste containers (skips) on Council’s property.
(c) Permits to utilise Council property for the storage of building materials and building waste containers (skips) are required for each location they are to be stored. Failure to obtain the relevant permits will result in the building materials or building waste containers (skips) being impounded. Storage of building materials and waste containers within Council’s open space areas, reserves and parks is prohibited.
(d) Kerbside restrictions - construction zones:
The applicant’s attention is drawn to the possible existing kerbside restrictions adjacent to the development. Should the applicant require alteration of existing kerbside restrictions, or the provision of a work zones, the appropriate application must be made to Council and the fee paid. Applicants should note that the alternatives of such restrictions may require referral to Council’s Traffic Committee. An earlier application is suggested to avoid delays in construction programs..

The application is to be lodged with Council’s Customer Service Centre.

Reason:
Proper management of public land.

ECC0003
Hazardous material survey
30. At least one (1) week prior to demolition, the applicant must submit to the satisfaction of the Principal Certifying Authority a hazardous materials survey of the site. Hazardous materials include (but are not limited to) asbestos materials, synthetic mineral fibre, roof dust, PCB materials and lead based paint. The report must be prepared by a suitably qualified and experienced environmental scientist and must include at least the following information:

(a)
The location of hazardous materials throughout the site;

(b)
A description of the hazardous material;

(c) 
The form in which the hazardous material is found, eg AC sheeting, transformers, contaminated soil, roof dust;

(d)
An estimation (where possible) of the quantity of each particular hazardous material by volume, number, surface area or weight; 

(e) 
A brief description of the method for removal, handling, on-site storage and transportation of the hazardous materials, and where appropriate, reference to relevant legislation, standards and guidelines;

(f)
Identification of the disposal sites to which the hazardous materials will be taken.

Reason:
To ensure risks associated with the demolition have been identified and addressed prior to demolition work commencing.

EWC0003
Waste management plan – demolition
31. An updated Waste Management Plan is to be submitted immediately after the letting of all contracts detailing the:

(a) expected volumes and types of waste to be generated during the demolition and construction stages of the development;

(b) destination of each type of waste, including the name, address and contact number for each receiving facility.

The Waste Management Plan is to be submitted to the satisfaction of the Principal Certifying Authority prior to commencement of any works on site. 

Reason:
To ensure waste is managed and disposed of properly.

PCNSC
Non-standard - Prior to Work Commencing
32. TfNSW requests that the applicant prepares a draft Construction Pedestrian and Traffic Management Plan in consultation with the Sydney Coordination Office (SCO) within TfNSW and be endorsed by the SCO prior to any construction activity on the site. The draft Construction Pedestrian and Traffic Management Plan (CPTMP) needs to include, but not be limited to, the following:

· Location of all proposed work zones;

· Haulage routes;

· Construction vehicle access arrangements;

· Proposed construction hours;

· Estimated number and type of construction vehicle movements including morning and afternoon peak and off peak movements;

· Construction program highlighting details of peak construction activities and proposed construction 'Staging';

· Any potential impacts to general traffic, cyclists, pedestrians and bus services within the vicinity of the site from construction vehicles during the construction of the proposed works;

· Measures proposed to mitigate any associated general traffic, public transport, pedestrian and cyclist impacts should be clearly identified and included in the draft CPTMP.
Reason:
To comply with Transport for NSW requirements.

PC0002
Enclosure of the site
33. The site must be enclosed by a 1.8m high security fence erected wholly within the confines of the site to prevent unauthorised access. The fence must be installed to the satisfaction of the Principal Certifying Authority prior to the commencement of any work on site. 

  
Reason:
To ensure public safety.
PC0003
Site Sign
34. A sign must be erected in a prominent position on any site involving excavation, erection or demolition of a building in accordance with Clause 98 A (2) of the Environmental Planning and Assessment Regulations 2000 detailing:

(a) Unauthorised entry of the work site is prohibited;
(b) The name of the principal contractor (or person in charge of the work site), their telephone number enabling 24hour contact; and
(c) The name, address and telephone number of the Principal Certifying Authority;
(d) The development consent approved construction hours;
(e) The sign must be maintained during excavation, demolition and building work, and removed when the work has been completed. 
(f) This condition does not apply where works are being carried out inside an existing building.

Reason:
Statutory requirement.
PC0005
Public liability insurance
35. Public risk insurance in the amount of not less than $20 million or such other amount as Council may require by notice) must be obtained and furnished to Council before any works authorised by this consent are conducted:

(a) Above;

(b) Below; or

(c) On

Any public land owned or controlled by Council. The public risk insurance must be maintained for the period during which these works are being undertaken. 

The public risk insurance must be satisfactory to Council and list Council as an insured and/or interested party. 

A copy of the insurance policy obtained must be forwarded to Council before any of the works commence. 

Note:
Applications for hoarding permits, vehicular crossing etc. will require evidence of insurance upon lodgement of the application.

Reason:
To ensure the community is protected from the cost of any claim for damages arising from works authorised by this consent conducted above, below or on any public land owned or controlled by Council.

PC0006
Noise Management Plan – Construction Sites
36. A noise management plan must be submitted to Council for approval prior to any work commencing and complied with during any construction woks. The plan must be prepared by a suitably qualified person, who possesses qualifications to render them eligible for membership of the Australian Acoustic Society, Institution of Engineers Australia or the Australian Association of Acoustic Consultants. 

The plan must include, but not be limited to the following:

(a) Identify sensitive location near the site;
(b) Identify potential impacts (i.e. exceedance of the goals at the identified locations);
(c) Mitigation measures to control noise and dust from the site, the noise reduction likely and the feasibility and reasonableness of these measures;
(d) Selection criteria for plant and equipment;
(e) Community consultation;
(f) Details of work schedules for all construction phases;
(g) Selection of traffic routes to minimise residential noise intrusion;
(h) Schedule of plant and equipment use and maintenance programs;
(i) Noise monitoring techniques and method of reporting results;
(j) The methodology to be employed for handling and investigating any complaints should they arise;
(k) Site induction details for employees and contractors; and
(l) A declaration of available technologies and the reason for the selection of the preferred technology from a noise generating perspective should be included. 

Reason:
To maintain appropriate amenity to nearby occupants.

PC0007
Footings and walls near boundaries
37. Prior to the commencement of work, a registered surveyor is to undertake a set out survey to identify the location of all footings, slabs, posts and walls adjacent to a boundary This is to ensure the development when complete, will be constructed wholly within the confines of the subject allotment. This set out survey showing the location of the development relative to the boundaries of the site, is to be forwarded to the Principal Certifying Authority prior to pouring of any footings or slabs and/or the construction of any walls/posts. 

Reason:
To ensure that the building is erected in accordance with the approval granted and within the boundaries of the site.
During Work

TD0001
Road Occupancy Permit
38. Occupation of any part of the footpath or road at or above (carrying out work, storage of building materials and the like) during construction of the development shall require a Road Occupancy Permit from Council. The applicant is to be required to submit an application for a Road Occupancy Permit through Council’s Traffic and Transport Services, prior to carrying out the construction/restoration works. 

Reason:
To ensure proper management of Council assets.

TD0002
Oversize vehicles using local roads
39. Oversize vehicles using local roads require Council’s approval. The applicant is to be required to submit an application for an Oversize Vehicle Access Permit through Council’s Traffic and Transport Services, prior to driving through local roads within Parramatta LGA. 
Reason:
To ensure maintenance of Council’s assets.

LD0009
Planting Requirements
40. All trees planted as required by the approved landscape plan are to be a minimum 45 litre container size. All shrubs planted as part of the approved landscape plan are to have a minimum 200mm container size.

Reason:
To ensure appropriate landscaping.
LD0011
Tree Removal
41. Trees approved to be removed are:

	Tree No.
	Species
	Common Name
	Location

	3 x
	Lophostemon confertus
	Brushbox
	Fronting Ross Street

	1 x
	Ulmus parvifolia
	Chinese Elm
	Grounds (transplanted)



Reason: 
To facilitate development.

LD0012
Trees with adequate root volume
42. All trees/shrubs planted within the site must be of an adequate root volume and maturity so as not to require staking or mechanical support. Planting must be carried out in accordance with the approved Landscape Plan and conditions of consent.

Reason:  To ensure the trees/shrubs planted within the site are able to reach their required potential.
LD0013
Removal of trees by an arborist
43. All approved tree removal must be supervised by an Australian Qualification Framework (AQF) Level 3 Arborist in accordance with the provisions of the Safe Work Australia Guide to managing risks of tree trimming and removal work.
Reason:
To ensure works are carried out in accordance the Safe Work Australia Guide to managing risks of tree trimming and removal work.
DD0005
Erosion & sediment control measures
44. Works are not to result in sedimentation and or run-off from the approved works onto the adjoining properties and or public lands. The person having the benefit of this consent must ensure sediment is not tracked out from the development site. 

Reason:
To ensure no adverse impacts on neighbouring properties.

DD0006
Damage to public infrastructure
45. Any damage to Council assets that impacts on public safety during construction is to be rectified immediately to the satisfaction of Council with all costs to be borne by the person having the benefit of the Development Consent. 

Reason:
To protect public safety.
DD0010
Vehicle egress signs
46. Appropriate signage must be erected at the vehicle egress points to compel all vehicles to stop before proceeding onto the public way. 

Reason:
To ensure pedestrian safety.
DD0011
Nomination of Engineering Works Supervisor
47. During construction of all public area civil and drainage works a qualified civil engineer must supervise the work to ensure it is completed in accordance with Council’s “Guidelines for Public Domain Works”. Certification is required to be provided with the Occupation Certificate.

Reason:
To ensure Council’s assets are appropriately constructed.
EWD0003
Waste data file maintained
48. A Waste Data file is to be maintained, recording building/demolition contractor’s details and waste disposal receipts/dockets for any demolition or construction wastes from the site. These records must be retained and made available to Council on request.

Reason:
To confirm waste minimisation objectives under Parramatta Development Control Plan 2011 are met.

PD0001
Copy of development consent
49. A copy of this development consent together with the stamped plans, referenced documents and associated specifications is to be held on-site during the course of any works to be referred to by all contractors to ensure compliance with the approval and the associated conditions of consent. 

Reason:
To ensure compliance with this consent.

PD0003
Dust Control
50. Dust control measures shall be implemented during all periods of earth works, demolition, excavation and construction to minimise the dust nuisance on surrounding properties. In this regard, dust minimisation practices must be carried out in accordance with Section 126 of the Protection of the Environment Operations Act 1997. 

Reason:
To protect the amenity of the area.
PD0004
Materials on footpath
51. No building materials skip bins, concrete pumps, cranes, machinery, temporary traffic control, signs or vehicles associated with the construction, excavation or demolition shall be stored or placed on/in Council's footpath, nature strip, roadway, park or reserve without the prior approval being issued by Council under section 138 of the Roads Act 1993.

Reason:
To ensure pedestrian access.

PD0006
Hours of work and noise
52. All work (excluding demolition which has separate days and hours outlined below) including building, and excavation work; and activities in the vicinity of the site generating noise associated with preparation for the commencement of work (e.g. loading and unloading of goods, transferring of tools, machinery etc.) in connection with the proposed development must only be carried out between the following hours:

· Monday to Friday inclusive:    7.00am and 5.00pm; and

· Saturday:    8.00am to 5.00pm.

· No work is to be carried out on Sunday or Public Holidays.

Demolition works are restricted to:

· Monday to Friday:    7.00am to 5.00pm; and

· No demolition works are to be undertaken on Saturdays, Sundays or Public Holidays.

Note:
Council may permit an extension to the approved hours of work in extenuating or unforeseen circumstances subject to an application and approval by City of Parramatta Council (CoPC) in accordance with the ‘After Hours Works for Approved Development Applications Policy’ (Policy).

A copy of this Policy and associated application form is available on the CoPC website. A fee will apply to any application made in accordance with this Policy.

The matters of consideration of any extension sought would include, but not be limited to the following aspects and should be detailed in any application made:

· Nature of work to be conducted;

· Reason for after-hours completion;

· Residual effect of work (noise, traffic, parking);

· Demographic of area (residential, industrial);

· Compliance history of subject premises;

· Current hours of operation;

· Mitigating o extenuating circumstance; and

· Impact of works not being completed.

Reason:
To protect the amenity of the area.

PD0007
Complaints register
53. The applicant must record details of all complaints received during the construction period in an up to date complaints register. The register must record, but not necessarily be limited to:
(a) The date and time of the complaint;
(b) The means by which the complaint was made;
(c) Any personal details of the complainants that were provided, or if no details were provided, a note to that affect;
(d) Nature of the complaints;
(e) Any action(s) taken by the applicant in relation to the complaint, including any follow up contact with the complaint; and 
(f) If no action was taken by the applicant in relation to the complaint, the reason(s) why no action was taken.

The complaints register must be made available to Council and/or the Principal Certifying Authority upon request. 

Reason:
To allow the Principal Certifying Authority/Council to respond to concerns raised by the public.

PD0008
Noise
54. Noise emissions and vibration must be minimised, work is to be carried out in accordance with the NSW Department of Environment, Climate Change and Water’s Interim Noise Construction Guidelines 2009 for noise emissions from demolition, excavation and construction activities. 

Vibration levels resulting from demolition and excavation activities must not exceed 5mm/sec peal particle velocity (PPV) when measured at the footing of any nearby building. 

Reason:
To protect the amenity of the area.
PD0010
Survey Report
55. A survey certificate is to be submitted to the Principal Certifying Authority at footing and/or formwork stage. The certificate must indicate the location of the building in relation to all boundaries, and must confirm the floor level is consistent with that approved under this consent prior to any further work proceeding on the building.

Reason:
To ensure the development is being built as per the approved plans.
Prior to the issue of an Occupation Certificate
BE0001
Record of inspections carried out
56. In accordance with Clause 162B of the Environmental Planning and Assessment Regulation 2000, the Principal Certifying Authority responsible for the critical stage inspections must make a record of each inspection as soon as practicable after it has been carried out. The record must include:

(a) The development application and Construction Certificate number as registered;
(b) The address of the property at which the inspection was carried out;
(c) The type of inspection;
(d) The date on which it was carried out;
(e) The name and accreditation number of the certifying authority by whom the inspection was carried out; and
(f) Whether or not the inspection was satisfactory in the opinion of the certifying authority who carried it out.

Reason:
To comply with statutory requirements.
LE0002
Cert.Auth.Arrange Qualified LandscapeArch.(multi)
57. A qualified Landscape Architect/Designer must certify that the completed works are in accordance with the approved landscape plan. All landscape works must be completed prior to the issue of an Occupation Certificate.

Reason:
To ensure restoration of environmental amenity.
DE0003
Work-as-Executed Plan
58. Work-As-Executed stormwater plans shall be prepared addressing the following:
(a) The Work-As-Executed plans are prepared on the copies of the approved drainage plans issued with the Construction Certificate with the variations marked in red ink.
(b) The Work-As-Executed plans have been prepared by a registered surveyor or a Hydraulic Engineer, certifying the accuracy of dimensions, levels, etc.
(c) Certificate of Hydraulic Compliance from a qualified drainage / hydraulic engineer, certifying that the stormwater system has been installed satisfactorily, as per the approved plans. 

Copies of the above documents shall be submitted to Council, prior to occupation. 

Reason:
To ensure works comply with approved plans and adequate information is available for Council to update the records. 

PE0001
Occupation Certificate
59. Occupation or use of the building or part is not permitted until an Occupation Certificate has been issued in accordance with Section 109H of the Environmental Planning and Assessment Act 1979. 

   
Reason:
To comply with legislative requirements of the Environmental Planning and Assessment Act 1979.
PE0024
The Release of Bond(s
60. A written application to Council’s Civil Assets Team for the release of a bond must quote the following: 

(a) Council's Development Application number; and 
(b) Site address. 

The bond is refundable only where Council is satisfied the public way has been adequately reinstated, and any necessary remediation/rectification works have been completed. 

An Occupation Certificate is not to be issued until correspondence has been issued by Council detailing the bond has been released.

Note:
Council's Civil Assets Team will take up to 21 days from receipt of the request to provide the written advice.

Reason:
To safe guard the public assets of council and to ensure that these assets are repaired/maintained in a timely manner.
The Use of the Site

PF0004
External Plant/Air-conditioning noise levels
61. Any external plant/air-conditioning system must not exceed a noise level of 5dBA above the background noise level when measured at the boundaries of the property.

Reason:
To minimise noise impact of mechanical equipment.
PF0008
No illumination of advertisement/Signage
62. The advertisements/signage is not permitted to be illuminated.

Reason:
To maintain amenity for adjoining properties.
PF0049
Graffiti Management
63. The owner/manager of the site/business is responsible for the removal of all graffiti from the building/structures/signage and/or fencing within 48 hours of its application.

Reason:
To ensure the removal of graffiti.
	Date:
	6 July 2020

	Responsible Officer:
	Sohini Sen


	DA No.: DA/741/2019
(C:\Temp\LAP\00056793.doc)
	Page | 24



